Daily Stand Up Meeting Minutes - February 8

Attendees: Daniel Chang, Joshua Posada, Christopher Eberhard, Anthony Nguyen,Cristian Caro, Emmanuel Garcia, Joshuan Jiménez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish (ILinguisticEvent & LinguisticEvent)

  - Met with team to discuss the mapping schema

- What is planned to be done until the next scrum meeting?

  - Review code and readings again

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish (Icompoundterm & Compoundterm)

  - Met with team to discuss the mapping schema

- What is planned to be done until the next scrum meeting?

  - Reviewing code

- What are the hurdles?

  - Trying to figure out how to do the javadoc was a bit more tedious being that the file folders had to be changed. Still not sure if this is allowed

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Anthony Nguyen - Capstone 2

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish (Clause & IClause)

- What is planned to be done until the next scrum meeting?

  - Review code and readings again

- What are the hurdles?

  - Learning guidelines and the project

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the javadocs fpr ITemporalNode and TemporalNode

  - Discussed Mapping schema

- What is planned to be done until the next scrum meeting?

  - Reviewing

- What are the hurdles?

  - Time

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the javadocs for Term and ITerm

  - Discussed the mapping schema

- What is planned to be done until the next scrum meeting?

  - Review code and readings

- What are the hurdles?

  - None

Emmanuel Garcia - Capstone 1

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work with Adrian in the partitioning task/subgraphs

- What is planned to be done until the next scrum meeting.

  - Continue to study the TLEX documentation

  - Prepare partitioning class

- What are the hurdles?

  - None yet.