Daily Stand Up Meeting Minutes - February 23

Attendees: Daniel Chang, Christopher Eberhard, Joshua Posada,Cristian Caro, Emmanuel Garcia, Adrian Silva, Joshuan Jimenez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed the jUnitTesting and helped implement parser

- What is planned to be done until the next scrum meeting?

  - Finish parser for Anansi

- What are the hurdles?

  - Understanding the code

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Helped implement the parser and made changes to fix conflicts

- What is planned to be done until the next scrum meeting?

  - Finish parser

- What are the hurdles?

  - Understanding the code

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Implemented the JSon parser, Fixed some parts of the code, And finished the Interface for the parser

- What is planned to be done until the next scrum meeting?

  - Finish the Json parser class

- What are the hurdles?

  - Time, and understanding the code

Adrian Silva - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the subordination class.

- What is planned to be done until the next scrum meeting.

  - Keep working on the subordination class

- What are the hurdles?

  - Time and knowledge

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed jUnitTesting

  - Helped implement parser

- What is planned to be done until the next scrum meeting?

  - Finish parser for Anansi

- What are the hurdles?

  - Understanding the code