Daily Stand Up Meeting Minutes - February 24

Attendees: Daniel Chang, Joshua Posada, Christopher Eberhard, Joshuan Jimenez, Cristian Caro, Emmanuel Garcia, Luis Robaina, Anthony Nguyen, Pablo Maldonado

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started LinguisticEvent parser

- What is planned to be done until the next scrum meeting?

  - Finish parser for LinguisticEvent

- What are the hurdles?

  - Understanding the code

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Started CompoundTermparser

- What is planned to be done until the next scrum meeting?

  - Add correct object types to compoundterm class

  - Finish parser

- What are the hurdles?

  - Waiting on Term parser

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started TermParser

  - Added POS tags to Term class

- What is planned to be done until the next scrum meeting?

  - Complete TermParser method

- What are the hurdles?

  - Understanding the code

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Implemented the JSonParse, fixed the AText.java, was not implementing the interface

  - Started the temporalNode parser

- What is planned to be done until the next scrum meeting?

  - Finish the temporal node parser

- What are the hurdles?

  - None

Emmanuel Garcia - Capstone 1

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Testing the partitioning algorithm.

- What is planned to be done until the next scrum meeting.

  - Work on sorting out the bugs in the algorithm.

- What are the hurdles?

  - None.

Luis Robaina - Capstone 1

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Testing the partitioning algorithm.

- What is planned to be done until the next scrum meeting.

  - Work on sorting out the bugs in the algorithm.

- What are the hurdles?

  - None.

Anthony Nguyen - Capstone 12

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Testing Clause arguments

- What is planned to be done until the next scrum meeting.

  - Start Parser

- What are the hurdles?

  - Understanding how to make a parser for clause

Pablo Maldonado - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Test for rel

- What is planned to be done until the next scrum meeting.

  - Rel test

- What are the hurdles?

  - none