Daily Stand Up Meeting Minutes - February 25

Attendees: Daniel Chang, Joshua Posada, Cristian Caro, Anthony Nguyen, Christopher Eberhard, Joshuan Jimenez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started LinguisticEvent parser

- What is planned to be done until the next scrum meeting?

  - Finish parser for LinguisticEvent

- What are the hurdles?

  - Understanding the code

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Continued on CompoundTermparser

- What is planned to be done until the next scrum meeting?

  - Finish CompoundTermParser

- What are the hurdles?

  - Waiting on Term parser

  - Realized there would be more labels needed

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Implemented temporalNode function, waiting for one parameter from method parseCompound

- What is planned to be done until the next scrum meeting?

  - Finish the whole parser and return the AText object

- What are the hurdles?

  - None

Anthony Nguyen - Capstone 2

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finish Junit Testing

- What is planned to be done until the next scrum meeting?

  - Start and finish ClauseParser

- What are the hurdles?

  - Understanding the coding and conversion

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Revised Term class

  - Redid JUnit Test

  - Finish Term Parser method

- What is planned to be done until the next scrum meeting?

  - Meet with Antonela

  - Work on adaptor

- What are the hurdles?

  - Understanding the code