Daily Stand Up Meeting Minutes - March 1

Attendees: Daniel Chang, Joshua Posada, Christopher Eberhard, Pedro Diaz, Anthony Nguyen, Adrian Silva

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - finished LinguisticEvent parser

- What is planned to be done until the next scrum meeting?

  - Implement ILinguisticEvent

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished CompounTermParser

  - Made changes to jsonparser

  - Helped Team member

- What is planned to be done until the next scrum meeting?

  - Begin adapter

- What are the hurdles?

  - Separating Unicode to Ascii

  - Converting ITerm array to Term array

  - Figuring out possible issues with json formatting

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Pedro Diaz - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the conversion of TimeML to TCSP.

- What are the hurdles?

  - No obstacles.

Anthony Nguyen - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Planning and designing the timeLine class

- What is planned to be done until the next scrum meeting.

  - Talk to Emmanuel to proceed with implementation

- What are the hurdles?

  - Time and knowledge