Daily Stand Up Meeting Minutes - March 2

Attendees: Daniel Chang, Joshua Posada, Adrian Silva, Pedro Diaz, Christopher Eberhard, Anthony Nguyen,Cristian Caro, Emmanuel Garcia, Luis Robaina, Pablo Maldonado

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed JsonParser

- What is planned to be done until the next scrum meeting?

  - Finish JsonParser methods

- What are the hurdles?

  - Separating Unicode to Ascii

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished CompounTermParser

  - Made changes to jsonparser

  - Helped Team member

- What is planned to be done until the next scrum meeting?

  - Begin adapter

- What are the hurdles?

  - Separating Unicode to Ascii

  - Converting ITerm array to Term array

  - Figuring out possible issues with json formatting

Adrian Silva - Capstone 2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the classification of subgraphs

- What is planned to be done until the next scrum meeting?

  - Work on the timeline data structure

- What are the hurdles?

  - Time and knowledge

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Revise Term class

  - Revise Trello Board for adaptor requirements

  - Revise JSONParser file

- What is planned to be done until the next scrum meeting?

  - Begin adapter

  - Write JUnit testing for JSONParser

- What are the hurdles?

  - N/A

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep Working on the converter

- What is planned to be done until the next scrum meeting?

  - Finish the iTemporalNode convert

  - Start JUnit testing

- What are the hurdles?

  - None

Pedro Diaz - Capstone 1

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the conversion of TLinks to JaCop constraints.

- What is planned to be done until the next scrum meeting?

  - Work on testing the documentation.

- What are the hurdles?

  - None

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on conversion of TimeML links to TCSP constrictions.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Anthony Nguyen - Capstone 2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished Clause Parser

- What is planned to be done until the next scrum meeting?

  - Finish JsonParser methods

- What are the hurdles?

  - Time

Emmanuel Garcia - Capstone 1

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Discuss with Adrian how we’re going to split the work for this sprint.

- What is planned to be done until the next scrum meeting?

  - Ask questions to the product owner.

- What are the hurdles?

  - None

Pablo Maldonado - Capstone 2

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reading anansi mapping to jtlex

- What is planned to be done until the next scrum meeting?

  - Start the anansi mapping

- What are the hurdles?

  - Making sure the mapping is correct.