Daily Stand Up Meeting Minutes - March 4

Attendees: Daniel Chang, Joshua Posada, Cristian Caro, Christopher Eberhard, Pablo Maldonado, Pedro Diaz, Adrian Silva, Anthony Nguyen, Joshuan Jimenez, Emmanuel Garcia, Luis Robaina

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Polish code

- What is planned to be done until the next scrum meeting?

  - Finish JsonParser methods

  - Finish JUnited Testing

- What are the hurdles?

  - Separating Unicode to Ascii

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Most Testing

- What is planned to be done until the next scrum meeting?

  - Finish testing

  - Begin adapter

- What are the hurdles?

  - None

Anthony Nguyen - Capstone 2

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did most of the junit testing for jsonparse

- What is planned to be done until the next scrum meeting?

  - Finish testing for clause parser

- What are the hurdles?

  - None

Cristian Caro- Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep working on the JUnit testing for the parseTemporal method

  - Work on the converter

- What is planned to be done until the next scrum meeting?

  - Finish the JUnit testing

  - Keep working on the converter

- What are the hurdles?

  - None

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP

Pablo Maldonado - Capstone 2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Rel parser test

- What is planned to be done until the next scrum meeting?

  - Finish testing for rel parse

- What are the hurdles?

  - None

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Polish code

  - Work on JUnit for Term

- What is planned to be done until the next scrum meeting?

  - Finish JsonParser methods

  - Finish JUnit testing

- What are the hurdles?

  - None

Pedro Diaz - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - None.

Adrian Silva - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on timeline data structures.

- What is planned to be done until the next scrum meeting.

  - Continue to work on the timeline data structure.

- What are the hurdles?

  - Time.

Emmanuel Garcia - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Joined the TCSP team to learn more about their task.

- What is planned to be done until the next scrum meeting.

  - Begin work on data structure

- What are the hurdles?

  - None.