Daily Stand Up Meeting Minutes - March 5

Attendees: Daniel Chang, Joshua Posada, Christopher Eberhard, Pablo Maldonado, Cristian Caro, Pedro Diaz,

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Polish code

- What is planned to be done until the next scrum meeting?

  - Finish JsonParser methods

  - Finish JUnited Testing

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked with a team member

- What is planned to be done until the next scrum meeting?

  - Add a term test

  - Begin adapter

- What are the hurdles?

  - None

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Pablo Maldonado - Capstone 2:

- How many hours did I work since the last meeting?

  - 4 hour.

- What was done since the last scrum meeting?

  - Parser rel test and mapping

- What is planned to be done until the next scrum meeting.

  - More mapping

- What are the hurdles?

  - Mapping the correct stuffs

Emmanuel Garcia - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review JTLEX papers.

- What is planned to be done until the next scrum meeting.

  - Meet with Luis to discuss TCSP code

- What are the hurdles?

  - None

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed some mistakes on the JSonParser class

- What is planned to be done until the next scrum meeting?

  - Finish the conver(iTemporalNode)

  - Finish The last Check of Testing for parseTemporal

- What are the hurdles?

  - None

Pedro Diaz - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - No obstacles.