Daily Stand Up Meeting Minutes - March 8

Attendees: Daniel Chang, Joshua Posada, Cristian Caro, Pedro Diaz, Joshuan Jimenez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on adapter

- What is planned to be done until the next scrum meeting?

  - Finish adapter for LinguisticEvent

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made changes to compound term parser to take Iterm instead of term

  - Added if else statements in compoundtermparser

  - Added a test in compoundtermtestparser for iterms

- What is planned to be done until the next scrum meeting?

  - Begin adapter

  - Brush up on already finished code and fix documentation

- What are the hurdles?

  - Before the change to ITerm from Term was having difficulty testing the term object

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep working on the Convert(ItemporalNode)

- What is planned to be done until the next scrum meeting?

  - Finish adapter for temporalNode

- What are the hurdles?

  - Ran into some problems converting the temporalNode, had to re-read the Anansi files to better understand the mapping.

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Pedro Diaz - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - No obstacles.

Joshuan Jimenez- Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on adapter

- What is planned to be done until the next scrum meeting?

  - Finish adapter for LinguisticEvent

- What are the hurdles?

  - None