Daily Stand Up Meeting Minutes - March 9

Attendees: Daniel Chang, Joshua Posada, Cristian Caro, Christopher Eberhard, Joshuan Jimenez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on adapter

- What is planned to be done until the next scrum meeting?

  - Finish adapter for LinguisticEvent

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started on the first part of the adapter with pablo

- What is planned to be done until the next scrum meeting?

  - Brush up on already finished code and fix documentation

- What are the hurdles?

  - Before the change to ITerm from Term was having difficulty testing the term object

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep working on the Convert(ItemporalNode)

- What is planned to be done until the next scrum meeting?

  - Finish adapter for temporalNode

- What are the hurdles?

  - Time and doing the mapping

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on thh convert method

- What is planned to be done until the next scrum meeting?

  - Finish method

- What are the hurdles?

  - None