Daily Stand Up Meeting Minutes - March 11

Attendees: Daniel Chang, Joshua Posada, Cristian Caro, Christopher Eberhard, Emmanuel Garcia, Anthony Nguyen, Pedro Diaz, Pablo Maldonado, Joshuan Jimenez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on adapter

- What is planned to be done until the next scrum meeting?

  - Brush up on already finished code and fix documentation

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did step 2 of the adapter and helped a teammate do their adapter

- What is planned to be done until the next scrum meeting?

  - Brush up on already finished code and fix documentation

  - Waiting on LinguisticEvent adapter to be finished to store our values

- What are the hurdles?

  - None

Cristian Caro - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep working on the Convert(ItemporalNode), Commit the code to SVN.

- What is planned to be done until the next scrum meeting?

  - Finish adapter for temporalNode/Start the JUnit

- What are the hurdles?

  - Clarify with Antonela some of the parameters needed for the conversion

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML links to TCSP constrictions.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Emmanuel Garcia - Capstone 1:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished worked on the Timeline data structure.

- What is planned to be done until the next scrum meeting?

  - Meeting with PO

- What are the hurdles?

  - None.

Anthony Nguyen - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Review converting linguistic event

- What is planned to be done until the next scrum meeting.

  - Assist in converting linguistic event

- What are the hurdles?

  - Understanding the anansi document

Pedro Diaz- Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Meeting with PO.

- What are the hurdles?

  - None.

Pablo Maldonado - Capstone 2:

- How many hours did I work since the last meeting?

  - 4 hour.

- What was done since the last scrum meeting?

  - Rel convertor almost finished.

- What is planned to be done until the next scrum meeting.

  - Figure out how to get instances

- What are the hurdles?

  - How to get instances

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on adapter

- What is planned to be done until the next scrum meeting?

  - Brush up on already finished code and fix documentation

- What are the hurdles?

  - None