Daily Stand Up Meeting Minutes - March 15

Attendees: Daniel Chang, Joshua Posada, Christopher Eberhard, Anthony Nguyen, Pablo Maldonado, Emmanuel Garcia, Luis Robaina, Joshuan Jimenez

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn about neo4j

- What is planned to be done until the next scrum meeting?

  - Do the neo4j course

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with a team mate and helped accomplish a task. Waiting on linguistic event adapter.

- What is planned to be done until the next scrum meeting?

  - Brush up on already finished code and fix documentation

  - Waiting on LinguisticEvent adapter to be finished to store our values

- What are the hurdles?

  - None

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML to TCSP conversion.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP

Anthony Nguyen - Capstone 2

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn about neo4j

- What is planned to be done until the next scrum meeting?

  - Do the neo4j course

- What are the hurdles?

  - None

Pablo Maldonado - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of rel

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests

- What are the hurdles?

  - Ensuring I have a proper mapping

Emmanuel Garcia - Capstone 1:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fixed a bug with the Partitioning.java class

- What is planned to be done until the next scrum meeting.

  - Work on tests.

- What are the hurdles?

  - None.

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn about neo4j

- What is planned to be done until the next scrum meeting?

  - Do the neo4j course

- What are the hurdles?

  - None