Daily Stand Up Meeting Minutes - March 16

Attendees: Daniel Chang, Joshua Posada, Pablo Maldonado, Christopher Eberhard, Emmanuel Garcia, Luis Robaina, Adrian Silva

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn about neo4j

- What is planned to be done until the next scrum meeting?

  - Do the neo4j course

- What are the hurdles?

  - None

Joshua Posada - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Waiting on linguistic event adapter.

- What is planned to be done until the next scrum meeting?

  - Brush up on already finished code and fix documentation

  - Waiting on LinguisticEvent adapter to be finished to store our values

- What are the hurdles?

  - None

Pablo Maldonado - Cap 2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Overview of neo4j

- What is planned to be done until the next scrum meeting?

  - Continue learning neo4j

- What are the hurdles?

  - None

Joshuan Jimenez - Senior Project

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn about neo4j

- What is planned to be done until the next scrum meeting?

  - Do the neo4j course

- What are the hurdles?

  - None

Christopher Eberhard - Capstone 2:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Worked on the conversion of TimeML to TCSP.

- What is planned to be done until the next scrum meeting.

  - Continue to work on tests of TimeML to TCSP conversion.

- What are the hurdles?

  - Ensuring I have a proper grasp on what needs to be done for the conversion of TimeML to TCSP.

Anthony Nguyen - Cap 2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Overview of neo4j

- What is planned to be done until the next scrum meeting?

  - Continue learning neo4j

- What are the hurdles?

  - None

Adrian Silva - Cap 2

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Go over the new requirements for the next spring

- What is planned to be done until the next scrum meeting?

  - Start planning next implement with teammates

- What are the hurdles?

  - Time and knowledge

Emmanuel Garcia - Capstone I

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Studying materials provided by Mustafa

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the material provided by Mustafa

- What are the hurdles?

  - None.