Daily Stand Up Meeting Minutes - April 1

Attendees: Daniel Chang, Joshua Posada, Joshuan Jimenez, Cristian Caro

Start time: 9:00 PM

End time: 9:30 PM

Daniel Chang - Senior Project

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Start working on neo4j adapter

● What is planned to be done until the next scrum meeting?

○ Finish the neo4j adapter

● What are the hurdles?

○ None

Joshua Posada - Senior Project

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Start working on TLinks

● What is planned to be done until the next scrum meeting?

○ Finish the TLinks

● What are the hurdles?

○ None

Pablo Maldonado- Capstone 2

● How many hours did I work since the last meeting?

○ 4

● What was done since the last scrum meeting?

○ Start working on TLinks

● What is planned to be done until the next scrum meeting?

○ keep working on Tlinks

● What are the hurdles?

○ None

Joshuan Jimenez - Senior Project

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Worked on TLinks

● What is planned to be done until the next scrum meeting?

○ Finish TLinks

● What are the hurdles?

○ None

Cristian Caro - Senior Project

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Start working on neo4j adapter

● What is planned to be done until the next scrum meeting?

○ Finish the neo4j adapter

● What are the hurdles?

○ None