Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

ComboCounter Heavy Bag Ver. 2.0

Team Members: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Product Owner(s): Michael H. Bucar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of how the implementation, testing and design was done in the following project; ComboCounter Heavy Bag. This document also highlights the steps needed to achieve a full production software. In addition, shortcomings and features not currently functioning will be elaborated on for the betterment of this software, as well as a deep look at the diagrams and algorithms used for said design.

Table of Contents

Introduction ……………………………………………………………………………………………………………………….......5

Current System ……….…………………………………………………………………………………………………………….5

Purpose of New System  …………………………………………………..…………………………………………………….. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………………………………...7

Pending User Stories  …………………………………………………………………...………………………………..….. ...13

Project Plan

Hardware and Software Resources  ……………………………………………………………………………………….… 14

Sprints Plan  ……………………………………………………………..………………………………………………………. 14

Sprint 1  ………………………………………………………………………………………………………………………. 15

Sprint 2  ………………………………………………………………………………………………………………………. 17

Sprint 3  ………………………………………………………………………………………………………………………. 19

Sprint 4  ………………………………………………………………………………………………………………………. 21

Sprint 5  …………………………………………………………………………………………………………………….....23

Sprint 6  ………………………………………………………………………………………………………………………..25

Sprint 7  ………………………………………………………………………………………………………………………. 27

System Design

Architectural Patterns  ……………………………………………………………………………………………………… 25

System and Subsystem Decomposition  …………………………………………………………………………….…….	26

Deployment Diagram  …………………………………………………………………………………………………….…….	27

Design Patterns  ………………………………………………………………………………………………………….…......	28

System Validation  …………………………………………………………………………………………………………………..	30

Glossary  ……………………………………………………………………………………………………………………………….	34

Appendix  ………………………………………………………………………………………………………………………………..	35

Appendix A - UML Diagrams  …………………………………………………………………………………………………..	35

Static UML Diagrams  ……………………………………………………………………………………………………….	35

Dynamic UML Diagrams  ……………………………………………………………………………………………….....	35

Appendix B - User Interface Design  …………………………………………………………………………….…..........	38

Appendix C - Sprint Review Reports  …………………………………………………………………………...…………	52

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	80

References ……………………………………………………………………………………………………………………...………...	85

# Introduction

There aren’t many ways in which the act of exercising could be made more entertaining for both the professional and the avid home user. This application strives to be able to turn a more mundane exercising activity into a competitive and fun one

## Current System ( Ver. 1.0)

In the system prior to my group modifying it, the heavy bag sensor was capable of reading information and showing the force has been integrated at a basic level only on the backend. The database has been established and a user account system was introduced that gave more attention to the front end. User controls, user comparisons, and functions regarding the user’s history of hitting the heavy bag were integrated to give a more fulfilling and insightful experience for the user.

## Purpose of New System (Ver 2.0)

To add more customization and simplify using this application. The user interface was tweaked to give a sleek look and emphasize what the user would want to focus on. Additionally, with more modes and ways to compete with others, there are far more ways to enjoy one’s exercising experience. Inspiration was taken from the initial rough drafts accompanied by our design ideas to bring about a great user experience with audio and visual cues and detailed information.

User Stories

The following section provides the detailed user stories that were implemented in this iteration of the ComboCounter Heavy Bag project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| Name | User Story | Description |
| --- | --- | --- |
| ComboCounter Heavy Bag 4 () | As a user, I want to be able to have a quickstart mode that would quickly allow me to use the program | Acceptance Criteria: - Mode must have presets that do not need to customized - Must be easily accessed after logging into the application |
| ComboCounter Heavy Bag 5 () | As a developer, I want to update the uncustomized Combo Tracker mode to be more modernized | Acceptance Criteria: - Subjective based upon Product Owner’s preferences - Must still present all information clearly |
| ComboCounter Heavy Bag 6 () | As a developer, I want to add a confirmation window that is launched before exiting out of the application. | Acceptance Criteria: - Mode must have presets that do not need to customized |
| ComboCounter Heavy Bag 7 () | As a developer, I want to create a targeted total of accrued force mode which will time how long it takes a user to achieve a certain amount of force | Acceptance Criteria: - Mode must have a timer - Must have functionality that when the Force Goal is reached, the mode stops |
| ComboCounter Heavy Bag 8 () | As a developer, I want to create a targeted total of time mode which will measure how much force can be accrued in a limited amount of time | Acceptance Criteria: - Mode must have a countdown timer - Must have functionality that when the time left is zero, the mode ends |
| ComboCounter Heavy Bag 9 (Moiz Khatri) | As a developer, I want to create more refined registration page that is easy for users to understand | Acceptance Criteria: - Mode must still display all information of current registration page |
| ComboCounter Heavy Bag 10 () | As a developer, I want to create a more refined profile page | Acceptance Criteria: - Mode must still display all information of current profile page |
| ComboCounter Heavy Bag 11 () | As a developer, I want to create a comboscore competition mode which will allow two users to see both of their combo points in real time in the style of the older application. | Acceptance Criteria: - Must emulate the structure of the previous iteration of the mode - Must be able to perform functionality for both users |
| ComboCounter Heavy Bag 12 () | As a developer, I want to create a more user friendly main mode which also serves as a hub for the different modes | Acceptance Criteria: - Must display all modes available - Must be easy to understand what all buttons do |
| ComboCounter Heavy Bag 13 () | As a developer, I want to create a punch count mode which will only qualify hits that are above a certain force and count those qualifying punches | Acceptance Criteria: - Must have color cues that signal whether a hit qualified or not - Must have a counter that only counts qualifying punches |
| ComboCounter Heavy Bag 14 () | As a developer, I want to create a punch challenge mode which will count the number of punches that are hit and displays the total force of all of the punches up to a certain limit. | Acceptance Criteria: - Must have functionality that if the punch number is equal to the challenge limit, the mode ends |
| ComboCounter Heavy Bag 15 () | As a developer, I want to create a more refined and clear history mode that will accurately display details of all of the data on the application | Acceptance Criteria: - Mode must still display all information of the current history page - Must be clear and concise to read the previous force readings |
| ComboCounter Heavy Bag 16 () | As a developer, I want to create a more efficient database and add to it the new features of our project. | Acceptance Criteria: - Must prohibit users from entering their own ID - Organize the current database |
| ComboCounter Heavy Bag 17 () | As a Product manager, I would like to have a similar user interface like the previous engineering project. | Acceptance Criteria: - Must adhere to product owner’s vision of interface |
| ComboCounter Heavy Bag 18 () | As a developer, I want to add all of the events and logic functionality to all modes | Acceptance Criteria: - All buttons must function and must not cause problems for others - Ensure there are no syntax errors nor issues that would cuase the program to break |
| ComboCounter Heavy Bag 19 () | As a developer, I would like to ensure that the flow of the program is meaningful by connecting the pages together. | Acceptance Criteria: - All modes and pages must be accessible without issue - Ensure that there aren’t any insignificant items that would divert the flow of attention |
| ComboCounter Heavy Bag 20 () | As a developer, I would like to test that the application works without the use of the sensor | Acceptance Criteria: - Mode must still display all information of the current history page |
| ComboCounter Heavy Bag 21 () | As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag. | Acceptance Criteria: - Must have sound cue for nonqualifying, average, and qualifying punch. - Must also work in tandem with the color cues |

## Pending User Stories

| Name | User Story | Description |
| --- | --- | --- |
| CombCounter Heavy Bag 21 | As a developer, I want to be able to connect to the heavy bag sensor and ensure that the application is reading hits on the heavy bag accurately. | The heavy bag sensor was not working as intended and thus measures were taken to make sure that the application would still function without the heavy bag. |

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Requirements

| CPU | At least I3 |
| --- | --- |
| RAM | 8 GB (Recommended) |
| Storage | 5 GB |
| OS | Windows 10 |
| Utilization Stack | - Apache Netbeans - MySQL - Java - JFrame - Arduino IDE |

## Sprints Plan

Sprint 1

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 6:30 PM

End Time: 7:15 PM

After discussion, the velocity of the team was estimated to be 50 hrs.

The product owner chose the following user stories to be done during the next sprint. They are

ordered based on their priority.

• User story 11 Convert Programming Language, As a developer I want to change the

language of the program from C# to Java to make future FIU teams have an easier time

developing this project and making mobile app development easier.

• User Story 6 Customize Force Setting Application, As a user I want to be able to change the bench mark for the force that will be accepted by the application as a “good” punch.

•User Story 7 Custome Speed Setting Application, As a user I want to be able to change the bench mark for the speed between punches that will be accepted by the application as

“quick” enough.

• User story 8 Customize Time Setting Application, As a user I want to be able to change

the amount of time I am given to throw my punches before the session ends.

• User story 9 Start, Stop, Reset funtionality, As a developer I want to implement some way for users to start, stop, and reset their session manually.

• User Story 10 Benchmark creation, As a user I want to be able to set personal goals when using each individual application.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

o User story 7 Customize Speed setting Application

o User story 10 Benchmark Creation

• Max Garcia Del Pozo

o User story 1 Formula implementation

• Moiz Khatri

o User Story 8 Customize time setting Application

• Ricardo Estrella

o User story 8 Customize time setting application

Sprint 2

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 1:30 PM

End Time: 1:45 PM

After discussion, the velocity of the team was estimated to be 50 hrs.

The product owner chose the following user stories to be done during the next sprint. They are

ordered based on their priority.

• User story 11 Convert Programming Language, As a developer I want to change the

language of the program from C# to Java to make future FIU teams have an easier time

developing this project and making mobile app development easier.

• User Story 12 Custom Themes, As a user I want to be able to change the background and text color.

• User Story 13 Save settings, As a user I want my settings to be saved on exit and loaded on login.

• User story 8 Customize Time Setting Application, As a user I want to be able to change

the amount of time I am given to throw my punches before the session ends.

• User story 9 Start, Stop, Reset functionality, As a developer I want to implement some way for users to start, stop, and reset their session manually.

• User Story 10 Benchmark creation, As a user I want to be able to set personal goals when using each individual application.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

o User story 11 Convert Programming Language

o User Story 12 Custom Themes

• Max Garcia Del Pozo

o User story 1 Formula implementation

o User Story 13 Save settings

• Moiz Khatri

o User story 11 Convert Programming Language

O User Story 12 Custom Themes

• Ricardo Estrella

o User story 11 Convert Programming Language

O User Story 12 Custom Themes

Sprint 3

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 11:00 PM

End Time: 11:15 PM

After discussion, the velocity of the team was estimated to be 50 hrs.

The product owner chose the following user stories to be done during the next sprint. They are

ordered based on their priority.

• User story 11 Convert Programming Language, As a developer I want to change the

language of the program from C# to Java to make future FIU teams have an easier time

developing this project and making mobile app development easier.

• User Story 12 Custom Themes, As a user I want to be able to change the background and

text color.

• User Story 13 Save settings, As a user I want my settings to be saved on exit and loaded on

login.

• User story 8 Customize Time Setting Application, As a user I want to be able to change

the amount of time I am given to throw my punches before the session ends.

• User story 9 Start, Stop, Reset functionality, As a developer I want to implement some way for users to start, stop, and reset their session manually.

• User Story 10 Benchmark creation, As a user I want to be able to set personal goals when using each individual application.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

o User story 11 Convert Programming Language

o User Story 12 Custom Themes

• Max Garcia Del Pozo

o User story 1 Formula implementation

o User Story 13 Save settings

• Moiz Khatri

o User story 11 Convert Programming Language

O User Story 12 Custom Themes

• Ricardo Estrella

o User story 11 Convert Programming Language

O User Story 12 Custom Themes

Sprint 4

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 5:00 PM

End Time: 5:15 PM

After discussion, the velocity of the team was estimated to be 50 hrs.

The product owner chose the following user stories to be done during the next sprint. They are

ordered based on their priority.

• User story 11 Convert Programming Language, As a developer I want to change the

language of the program from C# to Java to make future FIU teams have an easier time

developing this project and making mobile app development easier.

• User Story 12 Custom Themes, As a user I want to be able to change the background and text color.

• User Story 13 Save settings, As a user I want my settings to be saved on exit and loaded on login.

• User Story 14 Multiplayer, As a user I want to be able to play with others.

• User Story 15 Score formula, As a user I want to be able to see and adjust my score.

• User Story 10 Benchmark creation, As a user I want to be able to set personal goals when using each individual application.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

o User story 11 Convert Programming Language

o User Story 14 Multiplayer

• Max Garcia Del Pozo

o User story 15 Formula implementation

o User Story 13 Save settings

• Moiz Khatri

o User story 15 Score formula

O User Story 12 Custom Themes

• Ricardo Estrella

o User story 10 Benchmarks

O User Story 14 Multiplayer

Sprint 5

Sprint Planning Meeting Minutes:

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 7:45 PM

End Time: 8:00 PM

After discussion, the velocity of the team was estimated to be 50 hrs.

The product owner chose the following user stories to be done during the next sprint. They are

ordered based on their priority.

• User Story 12 Custom Themes, As a user I want to be able to change the background and text color.

• User Story 13 Save settings, As a user I want my settings to be saved on exit and loaded on login.

• User Story 14 Multiplayer, As a user I want to be able to play with others.

• User Story 15 Score formula, As a user I want to be able to see and adjust my score.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

o User story 11 Convert Programming Language

o User Story 14 Multiplayer

• Max Garcia Del Pozo

o User story 15 Formula implementation

o User Story 13 Save settings

• Moiz Khatri

o User story 15 Score formula

O User Story 12 Custom Themes

• Ricardo Estrella

O User Story 14 Multiplayer

Sprint 6

Sprint Planning Meeting Minutes:

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 7:00 PM

End Time: 7:30 PM

After discussion, the velocity of the team was estimated to be 50 hrs.

The product owner chose the following user stories to be done during the next sprint. They are

ordered based on their priority.

• User story 11 Convert Programming Language, As a developer I want to change the

language of the program from C# to Java to make future FIU teams have an easier time

developing this project and making mobile app development easier.

• User Story 12 Custom Themes, As a user I want to be able to change the background and

text color.

• User Story 13 Save settings, As a user I want my settings to be saved on exit and loaded on

login.

• User story 14 Multiplayer, As a user I want to be able to change the amount of time I am

given to throw my punches before the session ends.

• User Story 10 Benchmark creation, As a user I want to be able to set personal goals when

using each individual application.

• User Story 16: Database reconstruction, As a user I want to be able to sign in to access my saved settings.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

o User story 11 Convert Programming Language

o User Story 14 Multiplayer

• Max Garcia Del Pozo

o User story 16 Database

o User story 13 Save settings

• Moiz Khatri

o User story 16 Database

• Ricardo Estrella

O User Story 14 Save Settings

O User Story 10 Benchmark

### Sprint 7

Sprint Planning Meeting Minutes:

Attendees: Giancarlo Perez, Ricardo Estrella, Moiz Khatri, Max Garcia

Start Time: 10:00 PM

End Time: 10:30 PM

After discussion, the velocity of the team was estimated to be 0 hrs.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

• Giancarlo Perez

• Max Garcia Del Pozo

• Moiz Khatri

• Ricardo Estrella

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

Deployment Diagram

## Design Patterns

Observer Design Pattern

Strategy Design Pattern

Composite Design Pattern

# System Validation

ID: SysTest-Themes-01-Sunny01

Purpose: To test if the background color changes to red when the red theme is selected..

Test setup:

1.      User must be in the settings page.

2.      The red theme has not already been selected.

Input:

1.      User clicks on “Red” theme button.

Expected output:

1.      Immediately after the button is clicked, the background on all menus should be red.

ID: SysTest-Multiplayer-01-Sunny01

Purpose: To test the process of setting up a multiplayer Total Force game.

Test setup:

1.      User (Isaac Smith) must be in the mode select menu.

Input:

- User clicks on “Multiplayer” button under the “Total Force” category.

2.      User enters 2 or more names in the tournament screen.

3.      User clicks on the “Confirm” button.

Expected output:

1.      The usual Total Force game scene should be displayed with the addition of the first players name at the top and a confirm button.

ID: SysTest-Login-01-Sunny01

Purpose: To test if the user can enter the app with their existing credentials.

Test setup:

- User must be on the login page.

Input:

- User enters his username and password.

- User clicks on the “Login” button.

Expected Output:

- User is allowed access into the application with his information.

ID: SysTest-Registration-01-Sunny01

Purpose: To test the process for creating an account for a user.

Test setup:

- User must be on the login page.

- User does not have an existing account.

- User clicks on the registration button.

Input:

- User enters his information into the text boxes.

- User clicks on the “Confirm button”.

Expected Output:

- User is allowed access into the application and his information is saved for future use.

ID: SysTest-Priority-01-Sunny01

Purpose: To test whether the games will prioritize speed or power for the combo scores.

Test setup:

- User must be on the formulas page.

- Speed or power has not been prioritized.

Input:

- User clicks on and drags the slider to power or speed.

Expected Output:

- Whichever game the user decides to play will calculate the score while keeping in mind which factor to prioritize.

ID: SysTest-StopWatch-01-Sunny01

Purpose: To test if the stopwatch functions correctly.

Test setup:

- The user must be in either the Combo Counter, Total Force, Total Time, or the Punch Count page to start.

- The start, rest, or stop button has not been selected yet.

Input:

- The user presses the start button.

- The user presses the stop button.

- The user presses the reset button.

Expected Output:

- The counter displays an incrementing time or decrementing depending on if it is a stopwatch or a countdown timer.

- The counter stops incrementing or decrementing.

- The counter resets all fields to 0.

ID: SysTest-GoalSetter-01-Sunny01

Purpose: To test whether the goal setter increments or decrements properly.

Test setup:

- The user must be in either the Total Force panel.

- The incremental and decremental buttons have not been selected.

Input:

- The user presses the incremental (“+”) button.

- The user presses the decremental button (“-”) button.

Expected Output:

- The force goal increments by 500, for user ease.

- The force goal decrements by 500.

ID: SysTest-Logout-01-Sunny01

Purpose: To test if application successfully terminated correctly.

Test setup:

- User(s) must have the Combo Counter program installed and open.

- User(s) must be registered to the ComboCounter program.

- User(s) must be logged in to the ComboCounter program.

Input:

- User(s) click on the door icon in the top right corner.

Expected Output:

- Soon after the door icon is clicked, the process window terminates.

ID: SysTest-Logout-02-Sunny01

Purpose: To test if application window successfully terminated on Windows OS and Apple IOS after the login screen.

Test setup:

- User(s) must have the Combo Counter program installed and open.

- User(s) must be registered to the ComboCounter program.

- User(s) must be logged in to the ComboCounter program.

Input:

- User(s) click on the x icon in the top right corner next to the window maximize and minimize.

Expected Output:

- Immediately after the x icon is clicked, the process window terminates.

ID: SysTest-Logout-03-Sunny01

Purpose: To test if application window successfully terminated on Windows OS and Apple IOS prior to logging in.

Test setup:

- User(s) must have the Combo Counter program installed and open.

Input:

- User(s) click on the door icon in the top right corner.

Expected Output:

- Immediately after the x icon is clicked, the process window terminates.

| TEST CASE ID | RESULT |
| --- | --- |
| SysTest-Themes-01-Sunny01 | Pass |
| SysTest-Multiplayer-01-Sunny01 | Pass |
| SysTest-Login-01-Sunny01 | Pass |
| SysTest-Registration-01-Sunny01 | Pass |
| SysTest-Priority-01-Sunny01 | Pass |
| SysTest-StopWatch-01-Sunny01 | Pass |
| SysTest-GoalSetter-01-Sunny01 | Pass |
| SysTest-Logout-01-Sunny01 | Pass |
| SysTest-Logout-02-Sunny01 | Pass |
| SysTest-Logout-03-Sunny01 | Pass |

# Glossary

agile software development

calls for keeping code simple, testing often, and delivering small, functional bits of the application as soon as they're ready. The focus is to build a succession of parts, rather than delivering one large application at the end of the project.

API (application programming interface)

a specific method prescribed by a computer operating system or by an application program by which a programmer writing an application program can make requests of the operating system or another application

bug

a coding error in a computer program.

build

a version of a program, usually pre-release, and identified by a build number, rather than by a release number. As a verb, to build can mean either to write code or to put individual coded components of a program together.

debugging

the process of locating and fixing or bypassing bugs (errors) in computer program code or the engineering of a hardware device

design pattern

a written document that describes a general solution to a design problem that recurs repeatedly in many projects.

development environment

the set of processes and programming tools used to create the program or software product.

development process

a set of tasks performed for a given purpose in a software development project.

driver

a program that interacts with a particular device or special kind of software. The driver contains special knowledge of the device or special software interface that programs using the driver do not.

entity-relationship diagram

a data modeling technique that creates a graphical representation of the entities, and the relationships between entities, within an information system.

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

Registration Window

Login Page

Main Hub

Combo Score View

Total Time View

Targeted Total of Force Mode

Competition Scoreboard View

Formula Adjustment View

Punch  Count Mode

## Appendix C - Sprint Review Reports

Sprint 1

SP21 Grooming 1/25/2021 9:45pm-10:05pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Prioritized Backlog:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier.

  - User Story 12:

    - As a user, I want to be able to change the background and text color.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends.

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application.

- Epic/Feature 1: Update the application file with the proper programming language.

- Summary of other stuff discussed:

  - Up to this day, we have only had talks about the language conversion for the entire application to move from C# to Java for ease and for other teams down the line.

SP21 Review 1/31/2021 10:10pm-10:20pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia Del Pozo, Michael Bucar

- List of Approved User Stories:

  - No user stories were accepted by the product owner as none were done. The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

    - User Story 11:

      - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier.

    - User Story 12:

      - As a user I want to be able to change the background and text color.

    - User Story 13:

      - As a user I want my settings to be saved on exit and loaded on login.

    - User Story 8:

      - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends

    - User Story 9:

      - As a developer I want to implement some way for users to start, stop, and reset their session manually.

    - User Story 10:

      - As a user I want to be able to set personal goals when using each individual application.

SP21 Retrospective 1/31/2021 8:00pm-8:30pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Team Performance:

- Giancarlo

      - Scheduled times for meetings and lead the discussion for moving forward and giving direction.

      - Able to run the ComboCounter application, as well as set up the registration which saved the information to the MySQL database.

    - What went wrong?

      - Underestimated how long the language conversion would take.

- Moiz

      - Able to convert a good portion of the language

- What went wrong?

      - Underestimated how long the language conversion would take.

  - Ricardo

      - Able to convert a good portion of the language.

    - What went wrong?

      - Underestimated how long the language conversion would take.

  - Max

      - Able to convert a good portion of the language.

    - What went wrong?

      - Underestimated how long the language conversion would take.

- Product Evaluation:

- Michael

- What was created right? The start of the conversion seems to be working fine at this point in time. Looking forward to any future conversions.

- What was created wrong? Nothing wrong at this point! Just be sure to incorporate the same settings and more themes for user customization.

Sprint 2

SP21 Grooming 2/8/2021 9:45pm-10:05pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier

      - This user story was discussed at length during the meeting and will continue to receive attention from the team.

  - User Story 12:

    - As a user I want to be able to change the background and text color.

      - We can get into adding some more themes.

  - User Story 13:

    - As a user, I want my settings to be saved on exit and loaded on login with my preferences saved.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends.

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application.

- Epic/Feature 1: Still worked on final language conversions.

- Summary of other stuff discussed:

  - Discussed some hiccups we encountered while converting from one language to the other.

SP21 Review 2/14/2021 10:10pm-10:20pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- List of Approved User Stories:

  - No user stories were accepted by the product owner as none were done. The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier

      - This user story was discussed at length during the meeting and will continue to receive attention from the team.

  - User Story 12:

    - As a user I want to be able to change the background and text color.

      - We can get into adding some more themes.

  - User Story 13:

    - As a user, I want my settings to be saved on exit and loaded on login with my preferences saved.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends.

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application.

SP21 Retrospective 2/14/2021 9pm-9:30pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Team Performance:

- Giancarlo

      - Scheduled times for meetings and lead the discussion for moving forward and giving direction.

      - Able to run the ComboCounter application, as well as set up the registration which saved the information to the MySQL database.

    - What went wrong?

      - Underestimated how long the language conversion would take.

- Moiz

      - Able to convert a good portion of the language

- What went wrong?

      - Underestimated how long the language conversion would take.

  - Ricardo

      - Able to convert a good portion of the language.

    - What went wrong?

      - Underestimated how long the language conversion would take.

  - Max

      - Able to convert a good portion of the language.

    - What went wrong?

      - Underestimated how long the language conversion would take.

- Michael

- What was created right? The start of the conversion seems to be working fine at this point in time. Looking forward to any future conversions.

- What was created wrong? Nothing wrong at this point! Just be sure to incorporate the same settings and more themes for user customization.

Sprint 3

SP21 Grooming 2/22/2021 10:45pm-11:00pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier.

  - User Story 12:

    - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login and my save my preferences.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application and competition.

- Epic/Feature 1: Added multiple escape routes to home page and to exit the application completely.

- Summary of other stuff discussed:

  - We discussed adding the multiplayer functionality to the application to keep track of scores between friends.

SP21 Review 2/28/2021 7:10pm-7:20pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- List of Approved User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier.

  - User Story 12:

    - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login and my save my preferences.

- List of Rejected User Stories:

- User Story 8:

  - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends

    - Reason behind rejection was to focus more on saving preference for this sprint and later focus on the time it took for punches.

- User Story 9:

  - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality.

    - Same reason as previous

- User Story 10:

  - As a user I want to be able to set personal goals when using each individual application and competition.

    - Since we have been converting languages, we don’t have the competition portion ready yet.

SP21 Retrospective 2/28/2020 7:10pm-7:20pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Team Performance:

- Giancarlo

      - Scheduled times for meetings and lead the discussion for moving forward and giving direction.

      - Able to run the ComboCounter application, as well as set up the registration which saved the information to the MySQL database.

    - What went wrong?

      - Overestimated how complicated developing the multiplayer system would be.

- Moiz

      - Able to change the themes for the application and overall aesthetics.

- What went wrong?

      - We could have been using Moiz to help Giancarlo with the multiplayer system. Will fix this by the next sprint.

  - Ricardo

      - Able to start working on clock functionalities and proper button usage.

    - What went wrong?

      - The clock ran into some hiccups with speed and needed to research ways to slow down the clock.

  - Max

      - Able to add escape routes out of the application and navigate to the home page from within the application.

    - What went wrong?

      - The application did not have an escape route on each page but rather just on the home page.

- Michael

- What was created right? The overall multiplayer scoreboard was ok but a little confusing with the handicap portion. Future teams could look into making it a little easier to understand what is meant by a handicap.

- What was created wrong? The stopwatch moves a little too fast and should look into ways to have a proper stopwatch moving at an adequate speed and also include more than one escape route button from the application.

Sprint 4

SP21 Grooming 3/8/2021 8:45pm-9:00pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier and can inspire more progress.

  - User Story 12:

    - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes. Now we can look into some seasonal themes.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login and my save my preferences. Also look into saving the formula preference.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality, such as stopwatches or countdown timers.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application and competition.

- Epic/Feature 1: Added a semi-functional multiplayer competition mode.

- Summary of other stuff discussed:

  - We had a semi-functional multiplayer competition mode up and running but discussed ways that we could add more functionality to it but also discussed other portions that were a little behind schedule and prioritized certain areas over others.

SP21 Review 3/14/2021 9:30pm-9:45pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- List of Approved User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier and can inspire more progress.

- User Story 13:

  - As a user I want my settings to be saved on exit and loaded on login and my save my preferences. Also look into saving the formula preference.

- User Story 10:

  - As a user I want to be able to set personal goals when using each individual application and competition.

- List of Rejected User Stories:

- User Story 12:

  - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes. Now we can look into some seasonal themes.

    - Reason behind rejection is because now we have a working multiplayer portion to test it on so we can move away from aesthetics.

- User Story 8:

  - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends

- User Story 9:

  - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality, such as stopwatches or countdown timers.

SP21 Retrospective 3/14/2021 9:00pm-9:30pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Team Performance:

- Giancarlo

      - Developed a working multiplayer competition mode for users.

    - What went wrong?

      - Ran into a few hiccups making more than one score output.

- Moiz

      - Able to change the visuals of the application and help Giancarlo with the multiplayer competition mode.

- What went wrong?

      - Both did not have the solution to adding more scores to users. And also did not have a formula portion to give the user options to value speed over power.

  - Ricardo

      - Able to develop an adequate speed stopwatch and countdown timer.

    - What went wrong?

      - The application doesn’t have the actual physical bag to test whether the incremental values of the force would work.

  - Max

      - Able to work on searching for formulas that would favor power over speed and vice versa.

    - What went wrong?

      - The application does not have a physical bag for testing the formula.

- Michael

- What was created right? The new stopwatch is now adequate and moves at a proper speed. Also the values move in an incrementing order which is nice to see someone building up their power the more punches they deliver. They could be warming up to reach their force goal.

- What was created wrong? The multiplayer screen could use some improvement to allow more than one user to keep track of the score and also allow the formula to be properly implemented.

Sprint 5

SP21 Grooming 3/22/2021 9:15pm-9:30pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier and can inspire more progress.

  - User Story 12:

    - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes. Now we can look into some seasonal themes.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login and save some competition results.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends and also time my punches and how long it takes to reach my goal.

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality, such as stopwatches or countdown timers.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application and competition.

- Epic/Feature 1: Added some functionality for the stopwatch and countdown timers.

- Summary of other stuff discussed:

  - Saw how the timers only reset to 0 if stop was pressed first. Discussed ways for a possible fix to completely reset the watches to 0 or back to the beginning of the countdown.

SP21 Review 3/28/2021 9:30pm-9:45pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- List of Approved User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier and can inspire more progress.

  - User Story 12:

    - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes. Now we can look into some seasonal themes.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login and save some competition results.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends and also time my punches and how long it takes to reach my goal.

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality, such as stopwatches or countdown timers.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application and competition.

- List of Rejected User Stories:

- N/A since we were able to fix a lot of the behind schedule portions, we could focus on all our user stories by splitting the work.

SP21 Retrospective 3/28/2021 9:00pm-9:30pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Team Performance:

- Giancarlo

      - Able to work on helping with the formula and how it impacts user’s scores.

    - What went wrong?

      - No issues were encountered.

- Moiz

      - Able to help with the formula application and how it impacts the user’s score.

- What went wrong?

      - No issues were encountered.

  - Ricardo

      - Able to have a stopwatch that resets after clicking the stop button without issue.

    - What went wrong?

      - The watch can decrease over a long period of time. Shouldn’t be an issue seeing as longest periods would typically be around 5 minutes.

  - Max

      - Able to help with the stopwatch functionality and allow for proper resets.

    - What went wrong?

      - No issues were encountered.

- Michael

- What was created right? The formula application seems to be working a lot better with its implementation into the user’s score and could change depending on whether the user favors power over speed and vice versa.

- What was created wrong? N/A

Sprint 6

SP21 Grooming 4/5/2020 9:30pm-9:45pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 11:

    - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier and can inspire more progress.

  - User Story 12:

    - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes. Now we can look into some seasonal themes.

  - User Story 13:

    - As a user I want my settings to be saved on exit and loaded on login and save some competition results.

  - User Story 8:

    - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends and also time my punches and how long it takes to reach my goal.

  - User Story 9:

    - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality, such as stopwatches or countdown timers.

  - User Story 10:

    - As a user I want to be able to set personal goals when using each individual application and competition.

- Summary of other stuff discussed:

  - N/A

SP21 Review 4/11/2021 5:15pm-5:30pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- List of Approved User Stories:

    - Sprint User Stories:

      - User Story 11:

        - As a developer I want to change the language of the program from C# to Java to make future FIU teams have an easier time developing this project and making mobile app development easier and can inspire more progress.

      - User Story 12:

        - As a user I want to be able to change the background and text color, we can also look into adding more dynamic themes. Now we can look into some seasonal themes.

      - User Story 13:

        - As a user I want my settings to be saved on exit and loaded on login and save some competition results.

      - User Story 8:

        - As a user I want to be able to change the amount of time I am given to throw my punches before the session ends and also time my punches and how long it takes to reach my goal.

      - User Story 9:

        - As a developer I want to implement some way for users to start, stop, and reset their session manually, we can look into adding some clock functionality, such as stopwatches or countdown timers.

      - User Story 10:

        - As a user I want to be able to set personal goals when using each individual application and competition.

- List of Rejected User Stories:

- N/A

SP21 Retrospective 4/11/2021 5:30pm-6:00pm

- Giancarlo Perez, Moiz Khatri, Ricardo Estrella, Max Garcia, Michael Bucar

- Team Performance:

- Giancarlo

      - Worked on getting us ready for the showcase and going over multiple tests to ensure our program was presentation ready.

    - What went wrong?

      - No issues were encountered.

- Moiz

      - Worked on their slides and was able to develop a good presentation that flowed.

- What went wrong?

      - No issues were encountered.

  - Ricardo

      - Worked on their slides and was able to develop a good presentation and examples for a good interaction with the audience.

    - What went wrong?

      - The powerpoint presentation was the hardest to decide who controls. Seeing as we are going to be on a zoom call who would show the powerpoint and control it. I decided against remote control to prevent other spectators to take control of our presentation and opted to move to the next slide myself.

  - Max

      - Worked on a presentation that accommodated someone else controlling your slide transition.

    - What went wrong?

      - No issues were encountered, other than the zoom issue.

- Michael

- What was created right? Everything seems to be up and running smoothly for the time given to you to work on this project. Looks good and ready to pass on to next FIU students to continue the project and hopefully have it used in the future.

- What was created wrong? N/A

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

USER MANUAL

Disclaimer: Current Version of the system (V1.0) is not optimal for user release yet. Thus, the following manual will be an indication as to how to use for improvement.

SHORTCOMMINGS/WISHLIST

-	Chart analysis of historical data

-	Non-local database server

-	Non-local User vs. User mode

-	Finish adding multiple themes for the user’s customization

-	Physically test the application on the actual bag. (Unable due to COVID-19)

# References

https://www.draw.io/

https://logomakr.com/