Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Cyfinder Project Documentation

Project Title:  Cyfinder, a Cytoscape plugin to analyze biological Networks.

Team Members:

- Capstone II: Adolfo Perera, Cesar Martin, Juan Ibarra Cuza, Maikel Ventura, Tyrone Gallardo.

- Capstone I: Alvaro Orozco, Carlos Andres Neira, Carlos Sautie, Paulina Acosta Cevallos, Yasmani Rene Valdes.

Product Owner(s): Ananda Mondal

Mentor(s): Ananda Mondal, Raihanul Bari Tanvir

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the functionality and work done on the Cytoscape plug-in or app called CyFinder. The primary purpose of the CyFinder is to process biological networks that are imported in the form of graphs where each node represents a protein or gene, and each edge represents the interactivity of the objects. CyFinder includes tools to find protein subgraphs, find maximum Cliques and Bipartite Graphs, a quick option to arrange the view of a Bipartite Graph into two columns of Proteins and find collections of clusters, which contain well connected proteins that are not quite cliques.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	27

Appendix  ………………………………………………………………………………………………………………………………….	28

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	28

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	28

Appendix B - User Interface Design  …………………………………………………………………………….…...	29

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	32

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	37

References ……………………………………………………………………………………………………………………...………...	53

# Introduction

Cytoscape is an open-source software platform that aids in the visualization and analysis of molecular Networks and biological Pathways, as well as gene expression. Cytoscape offers a basic set of Core Applications to perform these tasks but also provides an option to add user-made plugins in the form of Java ARchive (JAR) Maven Install Files. These plugins can be similar to the core apps and can help network visualization, generation, and analysis. Our project was developed for Cytoscape 3.7.0

Cyfinder, or its full name CySubgraphFinder, is a Cytoscape application that aids in the finding and visualization of subgraphs within a selected network. Cyfinder accomplishes its tasks by wrapping a simple API of Graphs and Graph algorithms with Cytoscape tasks that convert Cytoscape Networks to the Graphs in the API and execute the algorithms.

Since the standard graph file format when using Cytoscape assumes undirected edges, Cyfinder’s first functionality is to make the selected Network undirected by either making all the edges undirected or adding directed edges in reverse for all directed edges.

The bulk of Cyfinder’s current functionality is in the Subgraph Finder functionality, which finds cliques and bipartite subgraphs of the selected network. In the interest of efficiency and at the cost of complete results, the algorithms used in the search are Breadth-First Search and Depth First Search. The found subgraphs can be saved and ordered in several ways, such as to a file, as a new Cytoscape Network, or as in-place annotations in the source Network.

For ease of use, Cyfinder also includes two different options to find a Network’s Maximum Clique and Biclique (Complete Bipartite) from the source Network. In the case of the Bipartite option, the source Network must be bipartite as well.

To aid with Bipartite Graph Visualization, CyFinder also includes a Bipartite Layout option that arranges the Networks Nodes into two columns that correspond to the Graph’s two partite sets.

Cyfinder also offers clustering tools with various algorithms. The FastGreedy (Clauset, Newman, Moore), Walktrap (Pons & Latapy), and Edge Betweenness (Girvan Newman) algorithms are currently implemented and they offer different options of clustering method and computational complexity.

Our Work on this term included the Maximum Clique/Biclique finding, the Bipartite Layout, the fix of remaining bugs, a change to import Graph format, and the implementation of three clustering algorithms.

## Current System

The current system allows the user to convert directed graphs to undirected graphs using two approaches: additive, which involves the adding another edge between any two connected nodes, or transformative, which changes the given edge object into an object Cyfinder can work with. It also allows user to specify the search conditions (bi-partite, clique or directed clique), select the search algorithm they want to use (Breadth or Depth First Search), if they want the graphs to be ordered (based on edge weight and SUID) and how they want to save the generated subgraphs (add truth table, generate separate subgraphs). Also it allows the user to sort the graphs based on node count, visualizing a specific k-partite graph based on the user's input and updating the GUI. There is also an option to add k-partite number to subgraphs but it has not been completed.

Image 1: Old System Functionalities

Image 2: Old System Functionalities

## Purpose of New System

The purpose of the new system is to fix unresolved bugs from previous teams as well to add more features and functionalities to the Cyfinder plugin. Some of the new features are enabling users to find the maximum clique and the maximum complete bipartite subgraph within a network; creating a layout option to group the Bipartite Network nodes into two columns; permit users to find collections of clusters of well connected proteins using three methods: Walktrap, Fast Greedy or Edge Betweenness.This will offer users with a group of new features as well as presenting the resulting graphs in a more readable manner.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Analyzing Biological Networks project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- User Story 1 - As a developer, I need to know how to install and run the software needed for the project.

- User Story 2 - As a developer, I would like to have a better understanding of how Cytoscape works, so that I am familiar with the software.

- User Story 3 - As a developer, I would like to know and document the limitations of the system, so that I know what is valid in the system and what needs improvement.

- User Story 4 - As a user, I want to be able to view the largest complete subgraph within a graph so that I do not have to search for it manually.

- User Story 5 - As a user, I want to be able to view the largest complete bipartite subgraph within a bipartite graph, so that I do not have to search for it manually.

- User Story 6 - As a user, I want to be able to visually arrange bipartite graphs into two columns of partite sets in one click.

- User Story 7 - As a developer, I want to print an error message if the input graph for the largest complete bipartite feature is not bipartite.

- User Story 8 - As a developer, I want to manually check the correctness of the Largest Complete Bipartite Graph algorithm.

- User Story 9 - As a developer, I want to publish the Bipartite Layout app with Cytoscape.

- User Story 10 - As a developer, I want to check if the new network save ordering options produce the correct results (ascending, descending, and average weight)

- User Story 11 - As a user, I want to see the direction of directed edges with arrows.

- User Story 12 - As a developer, I want to remove the restriction that Edge weights are Integers only.

- User Story 13 - As a user, I want to find collections of groups that contain objects that have similarity between them (Clustering).

- User Story 14 - As a developer, I want to provide the user with several clustering algorithms for them to choose.

- User Story 15 - As a developer, I want to make a feature to output the connected components of a network.

- User Story 16 - As a developer, I want to create an installation wizard for future developers.

- User Story 17 - As a user, I want to be able to know more information about the given options inside the Subgraph Finder, so that I have an easier time making my selection.

## Pending User Stories

- User Story 11 - As a user, I want to see the direction of directed edges with arrows.

- User Story 18 - As a User, I want the full functionality of the k-partite graph feature.

- User Story 19 - As a Developer, I would like to add weight support and other options for the clustering algorithms.

- User Story 20 - As a user, I want the Bron Kersboch algorithm to use pivoting to improve its efficiency.

- User Story 21- As a user, I want Maximum Biclique to automatically apply Bipartite Layout to all the generated results.

# Project Plan

This section lays out the group’s planning. It discussed the preparations that went into every feature in the order they were implemented. Our group followed the Scrum framework throughout the project, meeting with the product owner at least once every week, and meeting every week-day amongst ourselves. This section also details the hardware and software requirements for installing and running Cyfinder.

## Hardware and Software Resources

The following hardware and software requirements were necessary throughout the development of CyFinder

Hardware:

- None: there was no need for specific hardware.

Software:

- JAVA 11: the language that most of CyFinder was written in.

- Eclipse 2020-06: the IDE where we implemented all of our features.

  - Apache Maven: used to generate JAR files.

  - Apache Ant: used to build the logic behind CyFinder

- Cytoscape 3.7-3.8: core application where CyFinder is rooted

  - Cytoscape API: powerful graph-based API used by CyFinder

- GitHub: version control software used throughout the project

## Sprints Plan

#### Sprint 1 Planning Meeting Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story: Help Capstone I students to set up the environment.

- User Story: Becoming familiar with the project and the environment

- User Story: Plan future Zoom meetings date and time.

- User Story: Add product owner and team members to discord channel.

- User Story: Implement algorithm that finds largest clique(s) in a large graph.

- User Story: Implementing algorithm that finds largest biclique(s) in a large graph.

The team members indicated their willingness to work on the following user stories.

- Capstone 2 will tackle user stories 1 and 3-6.

- Capstone 1 will tackle user stories 2, 3 and 4.

#### Sprint 2 Planning Meeting Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story: Read over the assistant’s thesis.

- User Story: Read over the python implementation of the clustering algorithm.

- User Story: Search for a Java implementation of the clustering algorithm or implement it if it doesn’t exist.

- User Story: Designing an intuitive layout feature for bipartite graphs

- User Story: Learn to develop Cyfinder options.

- User Story: Look into making an installation wizard.

- User Story: Look into making directed edges display direction arrows.

The team members indicated their willingness to work on the following user stories.

- Capstone 2 will tackle 1-4.

- Capstone 1 will tackle 5-7.

#### Sprint 3 Planning Meeting Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story: Continue researching clustering algorithms

- User Story: Started translating assistant’s python implementation from Python to Java

- User Story: Continue Implementing clustering algorithms.

- User Story: Add an option to Cyfinder to find the Minimum Spanning Tree (MST) of a graph.

- User Story: Look into making directed edges display direction arrows.

The team members indicated their willingness to work on the following user stories.

- Capstone 2 will tackle 1-3.

- Capstone 1 will tackle 4-5.

#### Sprint 4 Planning Meeting Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1.     User Story: Make documentation and slides for current progress.

2.     User Story: Add an option to Cyfinder to find the Minimum Spanning Tree (MST) of a graph using Kruskal’s algorithm.

3.     User Story: Make a feature to output the connected components of a network using the FastGreedy Algorithm

The team members indicated their willingness to work on the following user stories.

●      Capstone 2 will tackle 1 & 3.

●      Capstone 1 will tackle 2.

#### Sprint 5 Planning Meeting Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1.	User Story: Make documentation and slides for current progress.

2.	User Story: Fix minor bugs

3.	User Story: Implement Community Walktrap Clustering Algorithm

4.	User Story: Implement Shortest Path functionality.

The team members indicated their willingness to work on the following user stories.

●  	Capstone 2 will tackle 1-3.

●  	Capstone 1 will tackle 4.

#### Sprint 6 Planning Meeting Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1.	User Story: Make documentation and slides for current progress.

2.	User Story: Start final presentation artifacts.

3.	User Story: Work on project documentation.

4.	User Story: Work on posters, diagrams, and other deliverable requirements.

The team members indicated their willingness to work on the following user stories.

·       Capstone 2 will tackle 2-4

·       Capstone 1 will tackle 1

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

Image 3: Plug-In based architectural pattern with 4 main parts.

## System and Subsystem Decomposition

Image 4: System and subsystems decomposition with explanation and descriptions.

## Deployment Diagram

Image 5: System deployment diagram.

## Design Patterns

Image 6: System design diagram.

# System Validation

Due to the nature of the project testing was mostly done manually.

## Testing For Functioning Search features (Table 1.1)

| Test Criterion | Expected Results | Observed Results |
| --- | --- | --- |
| Maximum Clique Subgraph | Outputs the maximum clique | Outputs the maximum clique |
| Maximum Biclique Subgraph | Outputs all maximum complete bipartite subgraphs | Outputs all maximum complete bipartite subgraphs |
| Layout + Bipartite Layout | Outputs the Bipartite Graph with two partite sets as columns | Outputs the Bipartite Graph with two partite sets as columns |
| Community Detection + Fast Greedy | Outputs the communities that have no further modularity improvements. | Outputs the communities that have no further modularity improvements. |
| Community Detection + Edge Betweenness | Outputs the communities that have no further modularity improvements. | Outputs the communities that have no further modularity improvements. |
| Community Detection + Walktrap | Outputs the communities that have no further modularity improvements. | Outputs the communities that have no further modularity improvements. |

## Implemented functionality

1)     Saving to File - Passed

a.      Test Case

I. Purpose: Test if the use can save generated subgraphs to files

II. Steps:

1.     Import Biclique_Test.txt graph

2.     Select search criteria “Maximum Biclique Subgraph”

3.     Run the search after selecting save to file and specifying the directory and selecting generate New Child Graphs beneath subgraph.

4.     Verify if all of the subgraphs that are shown in Cytoscape are also found in the generated files

III. Expected Results

1.     The graphs will match on Cytoscape and the generated files

IV. Observed Results

1.     The graphs matched on Cytoscape and the generated files

V. Notes

1.     Any search criteria can be used, should not influence the output

2)     Organize subgraphs in ascending/descending order based on node count - Passed

a.      Implemented the ability to organize the newly generated graphs based on node count

b.     Test Case

- Purpose: test to see if the subgraph output will be organized

- Steps:

1.     Import EdgeBetweenness_Test.txt graph.

2.     Select search criteria “Community Detection + Edge Betweenness”

3.     Run the search after selecting save to file and specifying the directory and selecting generate New Child Graphs beneath subgraph and choose ascending order.

4.     Verify that all the subgraphs are generated in ascending order based on node count.

5.     Repeat same actions with descending order

- Expected Results

1.     Graphs will be in ascending order first and then descending

- Observed Results

1.     Graphs are in ascending order first and then descending

# Glossary

- UI – User Interface

- GUI – Graphical User Interface

- BFTS/BFS – Breadth First Traversal Search

- DFTS/DFS – Depth First Traversal Search

- CSG  – Clique Subgraph

- PPI – Protein-Protein Interaction

- SNB – Subnetwork Biomarker

- Clique –  A graph in which each Node is connected to all other Nodes.

- Bipartite graph – A graph in which nodes are separated into two groups. Nodes in the same group are not connected.

- Complete bipartite graph – A bipartite graph in which each Node is connected to all the Nodes in the other graph.

- Clustering – Collection of clusters/communities, which are groups that contain similar objects.

# Appendix

## Appendix A - UML Diagrams

Image 7: Minimal class diagram done in UML.

## Appendix B - User Interface Design

Added new dropdown options for all the new functionalities.

Image 8: New CyFinder dropdown options.

Image 9: New CyFinder dropdown options. Community Detection.

Added new consistent UI interface for storing results for each new implemented functionality.

Breakdown of New UI for Maximum Clique, Maximum Biclique, Community Detection: Fast Greedy, Edge Betweenness and Walktrap (Image 10)

Select how to store the generated results

a. In-Place Annotation.

b. New Child Graph.

b.1.Can select ordering based on nodes.

c. Save found subgraphs to file.

d. Need Help

Image 10: Storing result options

Added descriptions to provide options for user convenience. If the user positions the mouse cursor over the “?*” string next to a section title/label will show a popup tooltip that has a brief description for each option available in that section. (Example Image 11)

Image11: Tooltip example of storing result options.

Added a new layout option into Cytoscape to allow the user to see the largest complete graph within a bipartite subgraph grouped into two columns.(Image 12)

Image 12: Bipartite Layout Dropdown option.

## Appendix C - Sprint Review Reports

##### Sprint Review Meeting Minutes #1

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez, Ananda Mondal, Raihanul Bari Tanvir.

Start time: 5:30 PM

End time:  6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●       Downloaded CytoScape.

●       Compiled and integrated CyFinder into CytoScape.

●       Read the thesis.

●       Analyzed how Graph objects are stored.

●       Use the example Graphs to use the features completed by previous Senior Project Students

●       Read the code completed by previous Senior Project Students.

●       Read the previous team’s Sprint Ceremonies to identify unfinished work.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

●       None.

##### Sprint Review Meeting Minutes #2

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez, Ananda Mondal, Raihanul Bari Tanvir.

Start time: 5:30 PM

End time:  6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●       Read over PO’s assistant’s thesis

●       Research over the Python implementation for clustering algorithm

●       Research over a JAVA version of the Python implementation, or implement if it does not exist

●       Created an intuitive layout view for Bipartite Graphs

●       Research how to add a new Cyfinder option in Cytoscape

●       Research how to make edges display arrows in Cytoscape

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

●       Research how to make an installation wizard for Cyfinder

##### Sprint Review Meeting Minutes #3

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez, Ananda Mondal, Raihanul Bari Tanvir.

Start time: 5:30 PM

End time:  6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●       Implemented clustering algorithms.

-	Minimum Spanning Tree with Prim.

-	Edge Betweenness community detection.

●        Added an option to Cyfinder to find the Minimum Spanning Tree (MST) of a graph.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

●        Look into reducing code duplication.

•	Add MST weight to Prim

##### Sprint Review Meeting Minutes #4

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez, Ananda Mondal, Raihanul Bari Tanvir.

Start time: 5:30 PM

End time:  6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●          Minimum Spanning Tree with Kruskal.

●	Output the connected components of a network using FastGreedy

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

●        Look into reducing code duplication.

##### Sprint Review Meeting Minutes #5

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez, Ananda Mondal, Raihanul Bari Tanvir.

Start time: 5:30 PM

End time:  6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●          Integrated Walktrap algorithm.

●	Finished shortest path

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

●       Update slides with walktrap.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

## How to install CyFinder

The CyFinder plugin is made up of two different modules, the “CyFinder” module and the “Subgraph Finder” module. Both modules should be treated as two separate projects.

The CyFinder module is responsible for the GUI of the plugin on Cytoscape while the Subgraph Finder module is responsible for the logic of the plugin.

This plugin works by having the Subgraph Finder module as a jar file inside the CyFinder jar, which is generated from the CyFinder project using Maven. Basically, it is a jar inside a jar. This may be a bit confusing, but hopefully, the following images and step by step explanation will help.

## How to develop

First, download the CyFinder and Subgraph Finder projects from the Google Drive folder that should be shared with you by your product owner and import them as two individual projects into your favorite IDE. All the following steps shown in this tutorial will be done in the Eclipse IDE but it should work with any IDE.

Importing Subgraph Finder:

We will first import the “Subgraph Finder” project into Eclipse.

Step 1: Select File in the toolbar and choose the New -> Java Project option from the dropdown.

Step 2: Uncheck the box “Use default location” and click the “Browse…” button. Then choose the directory of the Subgraph Finder project after you download and extract it from the shared Google Drive folder and click Finish.

Building Subgraph Finder:

We will now build the Subgraph Finder jar so that CyFinder can use it later.

Step 3: Right-click on the “build.xml” file in the Subgraph Finder project and choose Run As -> Ant Build

A successful Ant build will show “BUILD SUCCESSFUL” at the end.

Step 4: After a successful Ant Build, the jar file that was generated called “SubgraphFinder.jar” should be found in the “dist” folder in your “Subgraph Finder” project.

NOTE: Every time you make changes to anything in the “SubgraphFinder” project which will usually be logical changes you will have to generate a new jar file in this manner. This jar file is then used as a dependency for the CyFinder project.

Importing and Building CyFinder:

We will now import the CyFinder project. This is a Maven project and should be imported as such with the following steps:

Note: If Maven is not already installed as part of your IDE package follow the link below for instructions on how to install and run Maven https://maven.apache.org/index.html

Step 5: Select file in the toolbar and choose the Import option from the dropdown.

Step 6: Select Maven and then choose the option “Existing Maven Projects”

Step 7: Click the “Browse…” button and then choose the directory of the CyFinder project after you download and extract it from the Google Drive shared folder and click “Finish”.

After importing the “CyFinder” project you will notice an error in the “pom.xml” file that has to do with the dependency “edu.claflin:finder:jar:3.0”.

This error is basically stating that this particular dependency can’t be found by Maven and should be installed manually for CyFinder to work. This dependency is actually the jar file called “finder-3.0.jar” that we created in the previous steps using the Subgraph Finder project. As mentioned earlier, this jar can be found in the “dist” folder in the Subgraph finder project if you followed the previous steps correctly.

Step 8: In order to use this jar file as a Maven dependency for the CyFinder project you must place the jar file into the following directory:

C:\Users\<YourUserNameHere>\.m2\repository\edu\claflin\finder\3.0

Now you should notice that error regarding the dependency “edu.claflin:finder:jar:3.0” in the CyFinder project from before has been cleared and you should have no other errors.

Now to test that everything works we will generate a jar file from the CyFinder project using Maven that we will then import into Cytoscape.

Step 9: Right-click the CyFinder project and choose the options Run As -> Maven install from the dropdown menu

If done correctly the output below should be displayed in the console.

A successful Maven install should generate a target folder in your project’s directory. This folder will contain two jar files, the one that we will use for Cytoscape is the “CyFinder-1.0.jar” file.

Note: Every time you do a Maven install the old target folder will be deleted and a new one will be generated.

## Developer Notes

•	For testing changes made to the CyFinder Project (GUI): You will have to only generate a new CyFinder jar using maven and then import it to Cytoscape.

•	For testing changes made to the Subgraph Finder Project (Logic): you will have to go through all the steps of generating both jar files and then ensuring that you replace the old jar generated by the Subgraph finder with the new, renaming it each time. Then importing the new CyFinder jar generated with Maven into Cytoscape to test your code.

•	If any errors regarding the JavaDocs occur from either the CyFinder project or Subgraph Finder project, you can simply comment out any reference to the JavaDocs from the project giving you the errors.

•	Developer information for Cytoscape available at this link https://cytoscape.org/documentation_developers.html and the Cytoscape API JavaDocs can be found here http://chianti.ucsd.edu/cytoscape-3.6.0/API/

## User Guide

### Step 1:

To get started we need to install the CyFinder app first. Instructions on building and installing the jar can be found in the Developer Guide. The installation steps are listed here for convenience.

#### Step 1a. Open Cytoscape and select Apps from the toolbar then click on “App Manager”

Step 1b: Click on the “Install from File…” button on the bottom left of the window. Then navigate to the location of the “CyFinder-1.0.jar” file.

#### Step 1c. If no errors have occurred you should see the following window after selecting your jar file. The indication of success is if the word under Status says “Installed”. You can now close this window.

#### Step 1d. Lastly, confirm that you now have access to CyFinder. You should be able to see the CyFinder option from the Apps toolbar dropdown menu.

### Step 2:

Now that we have CyFinder installed we are ready to import a network.

To import a network, click on the “Import Network from File System” button as shown below and navigate to the location of your network file then select it.

### Step 3:

After selecting your network file from the previous step, a window like this should appear. For this example, we are using the “Lung_Cancer.txt” graph that is included with the source, which has 82 nodes and 1062 edges.

Make sure all your data has been processed successfully by Cytoscape and press “Ok” to import your network.

### Step 4:

Your network should now look similar to the graph below.

Now that you have your network imported into Cytoscape, we are ready to explore the options that the CyFinder app has to offer.

## Wish List

- Generate biological interpretations of the results.

- Find a better way to test new project functionalities.

- Add the project to a Docker Container to resolve dependency issues.

# References

Ono, K. (n.d.). What is Cytoscape? Retrieved March 31, 2021, from https://cytoscape.org/what_is_cytoscape.html

Ono, K. (n.d.). Download Cytoscape. Retrieved March 31, 2021, from https://cytoscape.org/download.html

Schultz II, C. A. (2016). SAR: AN ALGORITHM FOR A STRUCTURAL ANALYSIS OF PROTEIN INTERACTION. Orangeburg.

Wikipedia contributors. (2020, July 8). Bron–Kerbosch algorithm. In Wikipedia, The Free Encyclopedia. Retrieved 19:45, October 26, 2020, from https://en.wikipedia.org/w/index.php?title=Bron%E2%80%93Kerbosch_algorithm&oldid=966624522

Clauset, A., Newman, M. E., & Moore, C. (2004). Finding Community Structure in Very Large Networks. Physical Review E, 70, Article ID: 066111.

https://doi.org/10.1103/PhysRevE.70.066111

Girvan, M., & Newman, M. E. J. (2002). Community structure in social and biological networks. Proceedings of the National Academy of Sciences of the United States of America, 99, 7821–7826.

https://doi.org/10.1073/pnas.122653799

Pons, P., & Latapy, M. (2006). Computing Communities in Large Networks Using Random Walks. Journal of Graph Algorithms and Applications, 10, 191-218. http://dx.doi.org/10.7155/jgaa.00124