Daily Scrum Meeting #1 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 6:00 PM

End time: 6:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Re-Install CytoScape

- What is planned to be done until the next scrum meeting?

  - Compile and Install CyFinder extension

- What are the hurdles?

  - Possible Mismatches in Java versions.

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Download and Re-Install CytoScape

- What is planned to be done until the next scrum meeting?

  - Compile and Install CyFinder extension

- What are the hurdles?

  - Conflict between Maven Dependencies.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

Re-installed Cytoscape

- What is planned to be done until the next scrum meeting?

  - Download and run Cyfinder

- What are the hurdles?

  - Getting the correct JRE and JDK

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and help manage

- What is planned to be done until the next scrum meeting?

  - Work on discord to help new student

- What are the hurdles?

  - Students not changing nicknames

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Install CytoScape

- What is planned to be done until the next scrum meeting?

  - Compile and install CyFinder extension

- What are the hurdles?

Java versions mismatch

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Communicated with the Product owner due to absence in the last meeting.

  - Set up Discord,Github and google Drive

- What is planned to be done until the next scrum meeting?

  - Find out how to set up the Cytoscape environment, and how the Cyfinder extension works

- What are the hurdles?

  - Understanding a new environment

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watch introduction videos

- What is planned to be done until the next scrum meeting?

  - Install and watch all introduction videos

- What are the hurdles?

  - Understand and install cyfinder

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked with environment

- What is planned to be done until the next scrum meeting?

  - Finish environment

- What are the hurdles?

  - trouble shooting

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read the documentation

- What is planned to be done until the next scrum meeting?

  - Install Cytoscape and compile Cyfinder

- What are the hurdles?

  - Getting the dependencies right

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1.2

- What was done since the last scrum meeting?

  - Given the last meeting was canceled due to a holiday we had a meeting with the product owner.

  - Set up a discord server for communication as an alternative to M.Teams

  - Set up github and google drive as platforms to be used in our project.

- What is planned to be done until the next scrum meeting?

  - Read all possible documentation of the project to get a closer approach and understanding of Cytoscape and Cyfinder

- What are the hurdles?

  - Getting used to work in the new conditions and environment  created and get familiarized with the project.

<Brian Sanchez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed Cytoscape and read the installation guide.

- What is planned to be done until the next scrum meeting?

  - Compile Cyfinder plugin

- What are the hurdles?

  - Troubleshooting  mismatched dependencies