Daily Scrum Meeting #2 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 6:00 PM

End time: 6:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Compiled and Install CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Sketch the class diagram for maximum biclique user story.

- What are the hurdles?

  - Many classes to keep track of

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Try to compile and Install CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Compile and Install CyFinder extension

- What are the hurdles?

  - Conflict between Maven Dependencies.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

Downloaded Cyfinder directories

- What is planned to be done until the next scrum meeting?

  - Install Cyfinder into Cytoscape

- What are the hurdles?

  - Getting the correct JRE and JDK

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

  - Complicated project

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Compile and install CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Compile and install CyFinder extension and reinstall Java Virtual Machine

- What are the hurdles?

Java versions mismatch

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked through Cytoscape documentation

  - Looked through and studied github files

  - Looked through and studied drive files related to the program

- What is planned to be done until the next scrum meeting?

  - Continue understanding of Cytoscape and compile Cyfinder extension

- What are the hurdles?

  - Familiarizing myself with Cytoscape

  - Huge volume of files and documentation

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watch Youtube Cyfinder videos

  - Understand Github documentation

- What is planned to be done until the next scrum meeting?

  - Install and watch all introduction videos

- What are the hurdles?

  - Understanding Github organization, installing

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked with environment

- What is planned to be done until the next scrum meeting?

  - Get closer to finishing environment

- What are the hurdles?

  - trouble shooting

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.1 hour

- What was done since the last scrum meeting?

  - Read tesis and began the installation of Cytoscape and compilation of Cyfinder

- What is planned to be done until the next scrum meeting?

  - Continue with tesis and finalize installation/compilation

- What are the hurdles?

  - Getting the dependencies right

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Analyzed and studied subgraph finder github files

  - Analyzed and studied cyfinder  finder github files

  - Went over documentation of how to use Cyfinder

- What is planned to be done until the next scrum meeting?

  - Continue reading documentation of the project and study github files

- What are the hurdles?

  - Get used to work with github and understand the code

<Brian Sanchez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched the remaining YouTube videos while taking notes of the various graph theory concepts.

- What is planned to be done until the next scrum meeting?

  - Have a beginner’s graph on maximum biclique subgraph and bipartite layouts.

- What are the hurdles?

  - Having a very basic understanding of graphs from Data Structures and other courses. It’s something new to me.