Daily Scrum Meeting #4 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 6:00 PM

End time: 6:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Made a Use Case for maximum biclique user story.

- What is planned to be done until the next scrum meeting?

  - Make a Use Case for maximum clique user story.

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Compile and Install the CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Test functionalities on Cytoscape.

- What are the hurdles?

  - None.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

Went over the code

- What is planned to be done until the next scrum meeting?

  - Continue to go over the code

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

  - Complicated project

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Compile and install CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Compile and install CyFinder extension

- What are the hurdles?

Maven dependencies

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on implementing the Cyfinder Extension to Cytoscape

- What is planned to be done until the next scrum meeting?

  - Understand how Cyfinder changes Cytoscape and begin studying how it works

- What are the hurdles?

  - My current knowledge of Cytoscape is low, so I have to familiarize myself with the application, as well as finish installing the Cyfinder Extension

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finish installing Cyfinder and Cytoscape

  - Tried the different graph examples

- What is planned to be done until the next scrum meeting?

  - Understand documentation

- What are the hurdles?

  - The pom.xml file

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked with environment

- What is planned to be done until the next scrum meeting?

  - finishing the environment before next meeting

- What are the hurdles?

  - troubleshooting

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read and Studied Graph Theory

  - Read the Source Code

- What is planned to be done until the next scrum meeting?

  - Study Graph Theory More

- What are the hurdles?

  - Understanding how Graph Theory is implemented in Cytoscape and Cyfinder

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Study graph theory concepts used in cyfinder

  - Study implementation of graph into code

  - Read documentation on cyfinder installation steps

- What is planned to be done until the next scrum meeting?

  - Install cyfinder and test it

- What are the hurdles?

  - Understand Graph implementation

<Brian Sanchez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watched numerous Cytoscape tutorials and reviewed Cyfinder code documentation

- What is planned to be done until the next scrum meeting?

  - Have a greater understanding of Cyfinder and Cytoscape

- What are the hurdles?

  - Translating the concepts to code