Daily Scrum Meeting # 6 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 6:00 PM

End time: 6:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Made a Use Case for maximum clique user story.

- What is planned to be done until the next scrum meeting?

  - Test all the features ready for the presentation

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Compile and Install the CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Test functionalities on Cytoscape.

- What are the hurdles?

  - None.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

Went over the code and fixed cyfinder installation issues

- What is planned to be done until the next scrum meeting?

  - Continue to go over the code

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Review features implemented last Semester.

- What is planned to be done until the next scrum meeting?

  - Review features implemented last Semester.

- What are the hurdles?

Maven dependencies

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finished Reading the Thesis Document

- What is planned to be done until the next scrum meeting?

  - Read over some of the Cyfinder Code

- What are the hurdles?

  - Understanding new code could always pose challenges

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Understanding Github

- What is planned to be done until the next scrum meeting?

  - Understand documentation

- What are the hurdles?

  - Cytoscape environment code

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finish environment

- What is planned to be done until the next scrum meeting?

  - debug

- What are the hurdles?

  - Figure out whats next

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.2

- What was done since the last scrum meeting?

  - Learned more about Graph Theory

- What is planned to be done until the next scrum meeting?

  - Test the program

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over more github files

  - Read some github tutorials

  - Continue Reading  the thesis.

- What is planned to be done until the next scrum meeting?

  - Finish Installing  cyfinder and test it

- What are the hurdles?

  - None

<Brian Sanchez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Brainstorming ideas for improvements to make to Cyfinder: installation wizard, adding arrows to directed graphs, improving visibility of robust graphs.

- What is planned to be done until the next scrum meeting?

  - Learning how to do the wizard and adding arrows.

- What are the hurdles?

  - Learning the APIs.