Daily Scrum Meeting # 7 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 6:00 PM

End time: 6:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Tested all the features ready for the presentation

- What is planned to be done until the next scrum meeting?

  - Meet with the Professor to discuss user stories.

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Compile and Install the CyFinder extension

- What is planned to be done until the next scrum meeting?

  - Test functionalities on Cytoscape.

- What are the hurdles?

  - None.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

Went over the code and discussed some potential user stories

- What is planned to be done until the next scrum meeting?

  - Decide on user stories and discuss with PO

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Review features implemented last Semester.

- What is planned to be done until the next scrum meeting?

  - Review features implemented last Semester.

- What are the hurdles?

Maven dependencies

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Read over some of the Subgraph finder code

  - Ran a Breath First Search (Bipartite Condition) Test and created a Cytoscape view for every subgraph to experiment more with Cytoscape.

- What is planned to be done until the next scrum meeting?

  - Read over more Cyfinder Code

- What are the hurdles?

  - Understanding new code could always pose challenges

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying different examples in the cytoscape environment

- What is planned to be done until the next scrum meeting?

  - Understand documentation and try the other examples

- What are the hurdles?

  - Understand how arcs operate and how the environment operates

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - debug

- What is planned to be done until the next scrum meeting?

  - debug

- What are the hurdles?

  - Meet with team to figure out whats next

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.4

- What was done since the last scrum meeting?

  - Learned more about Graph Theory

  - Looked at previous commits to learn how the program has evolved

- What is planned to be done until the next scrum meeting?

  - Test the program

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over past semester documentation

  - Analyse thesis part by part and implementation

  - Went over more github code

  - Search online documentation on similar implementation of graphs

- What is planned to be done until the next scrum meeting?

  - Finish Installing  cyfinder and test it

- What are the hurdles?

  - None

<Brian Sanchez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Explored existing API implementations for adding arrows to directed graphs.

- What is planned to be done until the next scrum meeting?

  - Analyze the Cyfinder code to see how arrows can be implemented.

- What are the hurdles?

  - Going through the Cyfinder code and learning the system.