Daily Scrum Meeting # 9 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 5:00 PM

End time: 5:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Read over the assistant’s thesis.

- What is planned to be done until the next scrum meeting?

  - Continue reading over the assistant’s thesis.

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Tested functionalities on Cytoscape.

- What is planned to be done until the next scrum meeting?

  - Read over the assistant’s thesis

- What are the hurdles?

  - None.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

Picked user stories to tackle for the next sprint

- What is planned to be done until the next scrum meeting?

  - Start researching and learning Python syntax

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue reading the professor’s assistant’s thesis and go over the code.

- What is planned to be done until the next scrum meeting?

  - Read the professor’s assistant’s thesis and go over the code.

- What are the hurdles?

Maven dependencies

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started Refreshing Graph Theory Concepts

- What is planned to be done until the next scrum meeting?

  - Continue to study and refresh my knowledge on graph theory concepts

- What are the hurdles?

  - I have not taken a graph theory class, but I did go over graph theory in data structures. So there could be concepts that I have not encountered.

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying different examples in the cytoscape environment. Meeting with the project owner.

- What is planned to be done until the next scrum meeting?

  - Understand documentation and try to plan work for some features

- What are the hurdles?

  - Trying to narrow down some applications for the cytoscape environment to work on.

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - debug

- What is planned to be done until the next scrum meeting?

  - debug

- What are the hurdles?

  - Meet with team to figure out whats next

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.1

- What was done since the last scrum meeting?

  - Learning about the graph theory algorithms that are part of the project

- What is planned to be done until the next scrum meeting?

  - Learn more about the implementatio  n

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over Rams samuj graph theory course

  - Went over more github code

  - Contrast different documentation on graph implementation

- What is planned to be done until the next scrum meeting?

  - Finish Installing  cyfinder and test it,continue studying graph theory

- What are the hurdles?

- None hurdles?

  - Graph theory proofs

<Brian Sanchez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Got through Chapter 1 and started Chapter 2 of the graph theory learning resource Cesar sent.

- What is planned to be done until the next scrum meeting?

  - Continue Chapter 2

- What are the hurdles?

  - Not used to the subject matter.