Daily Scrum Meeting #5 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 5:00 PM

End time: 5:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Look at the code of the EdgeBetweenness class in JUNG.

- What is planned to be done until the next scrum meeting?

  - Start implementing edge betweenness.

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Read over the C++ implementation.

- What is planned to be done until the next scrum meeting?

  - Translate the algorithms to JAVA.

- What are the hurdles?

  - Understand C++ syntax.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Researched additional clustering algorithms to add to the app

- What is planned to be done until the next scrum meeting?

  - Look into edge betweenness clustering algorithm

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue translation of code from the thesis.

- What is planned to be done until the next scrum meeting?

  - Continue translating the code from the thesis.

- What are the hurdles?

None

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued Looking into the Cyfinder GUI code to improve source code understanding

- What is planned to be done until the next scrum meeting?

  - Continue studying the GUI code and ask cap2 about updated version and new improvements

- What are the hurdles?

  - Understanding new code.

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Using the eclipse project to change UI features

- What is planned to be done until the next scrum meeting?

  - Work on the prim algorithm on Cyfinder

- What are the hurdles?

  - Understanding how factories and sub graph project works.

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on UI feature bug

- What is planned to be done until the next scrum meeting?

  - Meet with Cap 1 and talk about feature

- What are the hurdles?

  - bugs

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.3

- What was done since the last scrum meeting?

  - Implementing Prim’s Algorithm on Cyfinder

- What is planned to be done until the next scrum meeting?

  - Learn to make tests for new features that are added to Cyfinder

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested  cyfinder graph examples

- What is planned to be done until the next scrum meeting?

  - Test various Cyfinder features  and graphs

- What are the hurdles?

  - none