Daily Scrum Meeting #8 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 5:00 PM

End time: 5:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue working on Edge Betweenness performance

- What is planned to be done until the next scrum meeting?

  - Look into avoiding code duplication

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Read over the C++ implementation.

- What is planned to be done until the next scrum meeting?

  - Translate the algorithms to JAVA.

- What are the hurdles?

  - Understand C++ syntax.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Started applying the edge betweenness algorithm

- What is planned to be done until the next scrum meeting?

  - Look up ways to improve edge betweenness algorithm

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue translation of code from the thesis.

- What is planned to be done until the next scrum meeting?

  - Continue translating the code from the thesis.

- What are the hurdles?

None

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting to discuss the entire development process with Capstone 1 students, getting us more integrated into the entire project

  - Worked on Prim Algorithm

- What is planned to be done until the next scrum meeting?

  - Meet with the product owner to discuss whats next

- What are the hurdles?

  - Understanding new code.

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Using the eclipse project to change UI features

- What is planned to be done until the next scrum meeting?

  - Work on the prim algorithm on Cyfinder

- What are the hurdles?

  - Understanding how factories and sub graph project works.

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reinstall Cyfinder (new computer)

  - Worked on prim algorithm

- What is planned to be done until the next scrum meeting?

  - Get back to where I was

  - Meet again with cap 1

- What are the hurdles?

  - bugs

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.2

- What was done since the last scrum meeting?

  - Learn to make tests for new features that are added to Cyfinder

- What is planned to be done until the next scrum meeting?

  - Read over the code of Bipartite Layout

  - See how it is different from the other tasks

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested  cyfinder graph examples

- What is planned to be done until the next scrum meeting?

  - Test various Cyfinder features  and graphs

- What are the hurdles?

  - none