Daily Scrum Meeting #7 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 5:00 PM

End time: 5:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue making connected components feature.

- What is planned to be done until the next scrum meeting?

  - Make test graphs for connected components features.

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Implemented shortest path functionality.

- What is planned to be done until the next scrum meeting?

  - Continue shortest path implementation.

- What are the hurdles?

  - Remove unused edges and nodes from the subgraph.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Worked on some documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation and help develop new implementation

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on documentation.

- What is planned to be done until the next scrum meeting?

  - Continue to work on documentation.

- What are the hurdles?

None

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Make connected components feature

- What is planned to be done until the next scrum meeting?

  - Work on connected components

- What are the hurdles?

  - Understanding new code.

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implement Prim algorithm in the user interface

- What is planned to be done until the next scrum meeting?

  - Work on the kruskal algorithm on Cyfinder

  - Show kruskal algorithm in the UI

  - Correct the name of the output graph to the sum of all the weights of the MST

- What are the hurdles?

  - Understanding graph theory vs how hard it is to implement it a graph theory algorithm.

  - Understanding Git

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on learning more front end

- What is planned to be done until the next scrum meeting?

  - Make test graph for connected components

- What are the hurdles?

  - bugs

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1.2

- What was done since the last scrum meeting?

  - Working on test for Kruskal

- What is planned to be done until the next scrum meeting?

  - Discuss with team next steps

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work in classes and tested implementation

  - Met with team members

- What is planned to be done until the next scrum meeting?

  - Test various Cyfinder features  and graphs

- What are the hurdles?

  - none