Daily Scrum Meeting #10 Minutes:

Attendees: Cesar Martin, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 5:00 PM

End time: 5:30 PM

<Cesar Martin>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue implementing Community Walktrap

- What is planned to be done until the next scrum meeting?

  - Generalize undirected tasks.

- What are the hurdles?

  - -

<Juan C Ibarra Cuza>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Implemented shortest path functionality.

- What is planned to be done until the next scrum meeting?

  - Remove code duplication.

- What are the hurdles?

  - None.

<Tyrone Gallardo>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Worked on final algorithm implementation

- What is planned to be done until the next scrum meeting?

  - Work on presentation slides

- What are the hurdles?

  - None

<Maikel Ventura>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on discord and worked on class diagrams

- What is planned to be done until the next scrum meeting?

  - Work on discord and work on class diagram

- What are the hurdles?

<Adolfo Perera>:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continue to work on Community walktrap algorithm.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the  new implementation.

- What are the hurdles?

None

<Carlos Sautie>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on finishing community walktrap

- What is planned to be done until the next scrum meeting?

  - Work on finishing community walktrap

- What are the hurdles?

  - Understanding new code.

<Paulina Acosta Cevallos>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implement Dijkstra

- What is planned to be done until the next scrum meeting?

  - Implement a UI feature

- What are the hurdles?

  - Git and Code UI distribution

<Carlos Andres Neira>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on own repo

- What is planned to be done until the next scrum meeting?

  - Consult with team

- What are the hurdles?

  - bugs

<Alvaro Orozco>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested connected components

- What is planned to be done until the next scrum meeting?

  - Consult with team

- What are the hurdles?

  - None

<Yasmani Rene Valdes>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Test connected components

- What is planned to be done until the next scrum meeting?

  - Make ppt slides for Kruskal

- What are the hurdles?

  - none