Sprint Planning Meeting #1 Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Ceballos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story: Help Capstone I students to set up the environment.

- User Story: Plan future Zoom meetings date and time.

- User Story: Add product owner and team members to discord channel.

The team members indicated their willingness to work on the following user stories.

- All team members should tackle all of the stories.