Sprint Planning Meeting #2 Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story: Read over the assistant’s thesis.

- User Story: Read over the python implementation of the clustering algorithm.

- User Story: Search for a Java implementation of the clustering algorithm or implement it if it doesn’t exist.

- User Story: Learn to develop Cyfinder options.

- User Story: Look into making an installation wizard.

- User Story: Look into making directed edges display direction arrows.

The team members indicated their willingness to work on the following user stories.

- Capstone 2 will tackle 1-3.

- Capstone 1 will tackle 4-6.