Sprint Planning Meeting #4 Minutes:

Attendees: Cesar Martin, Ananda Mondal, Juan Ibarra Cuza, Tyrone Gallardo, Maikel Ventura, Adolfo Perera, Carlos Sautie, Paulina Acosta Cevallos, Carlos Andres Neira, Alvaro Orozco, Yasmani Rene Valdes, Brian Sanchez

Start time: 11:00 AM

End time: 12:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story: Make documentation and slides for current progress.

- User Story: Add an option to Cyfinder to find the Minimum Spanning Tree (MST) of a graph using Kruskal’s algorithm.

- User Story: Make a feature to output the connected components of a network.

The team members indicated their willingness to work on the following user stories.

- Capstone 2 will tackle 1 & 3.

- Capstone 1 will tackle 2.