Sprint Planning Meeting:

Attendees: Andres Rogers, Angelino Basi, Arvin Esmailzadeh, Sebastian Fierros, Michael Vigil, Javier Pardo, Manasa Mamidoju, Leonardo Chavez

Start time: 12:00pm

End time: 12:45pm

- The velocity was well above expected because we made some significant progress in the next phase of finalizing the details of the prototype and its features. A total of 5 user story points were completed.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Create multiple tabs for the user to maximize their dietary experience within the application. Possibly multiple tabs where as the user has full functionality to their eating habits and patterns.

- As the Product Owner, I want the application pages to be aesthetically pleasing, and optimized for easy navigation.

  - Ensure each tab is clean of any bugs.

  - Verify that each tab meets my requirements and expectations.

  - Ascertain the security of the app, meaning doctor/patient information remains confidential.

  - Verify the application is able to be updated/improved for any unforeseen future request.

The team members indicated their willingness to work on the following user stories.

- User Story 2: User Questionnaire

- As a developer, I want users to answer a questionnaire after they sign up to gather information on the user such as age, weight, and height.

  - Verify that all questions are displayed correctly

  - Verify that users can select or input appropriate answers depending on the question

  - Verify that user answers are successfully stored in a database

- User Story 3: Alteration Tab

- As a developer, I want users to have the ability to have multiple exercises to very slowly alter their eating behaviors.

  - Verify that all exercises are created properly.

  - Verify that users can see their past exercises

  - Verify that the exercises are saved to the database

- User Story 4: Meal Plan

- As a developer, I want users to see a meal plan to follow so that they can improve their diet

  - Verify that meal plans are properly portioned based on results from the user questionnaire

  - Verify that the meal plan will reach the users target goal

  - Verify that the app provides the user with recommendations on healthier food options

- User Story 5: Cater Tab

- As a developer, I want to give users the ability to create a catering list within the application.

  - Verify that users can fully create a list

  - Verify that the list links through with the database

  - Verify that the user successfully is able to receive some sort of confirmation about their catering order.