Daily Scrum Meeting Minutes:

Attendees: Andres Rogers, Angelino Basi, Arvin Esmailzadeh, Sebastian Fierros, Michael Vigil, Javier Pardo, Manasa Mamidoju, Leonardo Chavez

Start time: 12:00PM

End time: 1:00PM

Arvin Esmailzadeh

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped different teammates with their tasks, and also began the process of designing a “create new account” page.

- What is planned to be done until the next scrum meeting?

  - To finish up the design of the account page, and begin working on the new “progression tab”

- What are the hurdles?

  - Trying to map out an aesthetically pleasing format of the “progression”  tab, and make sure it gives the user an efficient progress report of the current activity.

Andres Rogers

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - FInished the outline design for the questionnaire to gather user information.

- What is planned to be done until the next scrum meeting?

  - Add the new questions that the product owner requests to ask, in order to gather additional user information to further enhance the app.

- What are the hurdles?

  - Making sure that the questionnaire fully captures the user’s necessary information to be used to make tailored diet therapy plans for them.

Sebastian Fierros

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made sure that the profile layout for the user captures all the required user information.

- What is planned to be done until the next scrum meeting?

  - Make some final touch ups for the user profile design.

- What are the hurdles?

  - Keeping the profile visually easy to read to not overpopulate the page with unnecessary user information.

Angelino Basi

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began some new designs for the additional features that were newly added.

- What is planned to be done until the next scrum meeting?

  - Finalize the designs for the newly added features.

- What are the hurdles?

  - Make sure each tab does not over saturate the user with information.

Michael Vigil

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Began that final draft for some tab designs that meet the basic requirements.

- What is planned to be done until the next scrum meeting?

  - Iron out any wrinkles in the design final draft of the original requirements, and get started on the designs of the new features added from the meeting.

- What are the hurdles?

  - Making sure that the design process keeps the users perspective, because it needs to be visually appealing/easy to navigate for the user.

Javier Pardo

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We met with the product owner to discuss the progress in the design phase of the tabs

- What is planned to be done until the next scrum meeting?

  - Some new tabs were introduced to us, so we will begin making a couple designs for the newly added features.

- What are the hurdles?

  - Trying to prioritize different features that may or may not be relevant to the tab.

Manasa Mamidoju

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - After some communication between the product owner, some new ideas developed to further enhance the project to add a few additional tabs.

- What is planned to be done until the next scrum meeting?

  - Make sure the blueprint of the app meets the product owners’ design requirements, so that we can have a good start once we begin the coding process.

- What are the hurdles?

  - Some features of certain tabs of the app could be fairly challenging, due to the fact that new technology may be required to accomplish them.

Leonardo Chavez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We were able to meet up with the product owner to discuss the potential new outlines for the app.

- What is planned to be done until the next scrum meeting?

  - Finalize the overall design of the templates

- What are the hurdles?

  - Trying to find a way to design the tabs to make sure there are no unnecessary extra tabs.