Sprint Planning Meeting:

Attendees: Andres Rogers, Angelino Basi, Arvin Esmailzadeh, Sebastian Fierros, Michael Vigil, Javier Pardo, Manasa Mamidoju, Leonardo Chavez

Start time: 12:00pm

End time: 12:45pm

- The velocity was well above expected because we made some significant progress in the next phase of finalizing the details of the prototype and its features. A total of 5 user story points were completed.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Catering service

  - As a developer, I want to give users the ability to create a catering list within the application.

  - Verify that users can fully create a list of different restaurants to choose from and select.

  - Verify that the list links through with the database and the data is able to be retrieved and accessed.

- User Story 7: Create database

  - As a developer, I want to create a database so that all of the user’s information can be stored.

  - Verify that the database can be accessed by the application.

  - Verify that the database can safely and securely encrypt data.

  - Verify that the user can access his or her information stored.

  - Verify that all user data is stored inside database.

- User Story 8: Settings screen

  - As a user, I want to be able to have a settings screen so that I can change any information when needed

  - Verify that user information can be changed

  - Verify that user information can be saved

  - Verify that user information can be accessed

  - Verify that changed information is properly being displayed on the profile screen

- User Story 9: Physical Activity Screen

  - As a user, I want to have a screen to monitor my physical activities so that I can keep track of them

  - Verify that a list of activities can be displayed

  - Verify that the physical activities screen can be accessed

  - Verify that the physical activity screen can be changed depending on user activities

  - Verify that the screen can be accessed from the profile screen

- User story 10: Medical History Screen

  - As a user, I want a medical history screen that can keep track of my medical history so that I can have easy access to it

  - Verify that the medical history screen is accessible from the profile screen

  - Verify that the user can input and change any history if needed

  - Verify that any changes are properly saved

  - Verify that the user can add data

  - Verify that the user can delete data