Daily Scrum Meeting Minutes:

Attendees: Andres Rogers, Angelino Basi, Arvin Esmailzadeh, Sebastian Fierros, Michael Vigil, Javier Pardo, Manasa Mamidoju, Leonardo Chavez

Start time: 12:00PM

End time: 1:00PM

Arvin Esmailzadeh

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We began designing the UI/UX for the alteration tab

- What is planned to be done until the next scrum meeting?

  - we plan on creating separate folders for each of the tabs located in the tab navigator

- What are the hurdles?

  - current hurdles are trying to get the ratios for the UI to work on all dimensions regardless of device screen size

Andres Rogers

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Some of us began working on our posters, we also started merging some branches

- What is planned to be done until the next scrum meeting?

  - Continue designing the UI/UX for the “Let’s move” screen

- What are the hurdles?

  - Some of the hurdles consist of figuring out a way to get some of the screens to “look good”

Sebastian Fierros

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We began documentation of the project, started working on some posters

- What is planned to be done until the next scrum meeting?

  - continue finishing the alteration tab and all of its features

- What are the hurdles?

  - None of us are really UI designers so this is all a first for us and is quite the struggle

Angelino Basi

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We began designing the UI/UX for the alteration tab

- What is planned to be done until the next scrum meeting?

  - we plan on creating separate folders for each of the tabs located in the tab navigator

- What are the hurdles?

  - current hurdles are trying to get the ratios for the UI to work on all dimensions regardless of device screen size

Michael Vigil

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Some of us began working on our posters, we also started merging some branches

- What is planned to be done until the next scrum meeting?

  - Continue designing the UI/UX for the “Let’s move” screen

- What are the hurdles?

  - Some of the hurdles consist of figuring out a way to get some of the screens to “look good”

Javier Pardo

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We created the “Sleep tight” screen and began working on it

- What is planned to be done until the next scrum meeting?

  - Continue to work on other features such as the diet screen

- What are the hurdles?

  - Some features of flat list displays are kind of tricky are we are not entirely experts on working with them

Manasa Mamidoju

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - FInished the outline design for the questionnaire to gather user information.

- What is planned to be done until the next scrum meeting?

  - Add the new questions that the product owner requests to ask, in order to gather additional user information to further enhance the app.

- What are the hurdles?

  - Making sure that the questionnaire fully captures the user’s necessary information to be used to make tailored diet therapy plans for them.

Leonardo Chavez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Some of us began working on our posters, we also started merging some branches

- What is planned to be done until the next scrum meeting?

  - Continue designing the UI/UX for the “Let’s move” screen

- What are the hurdles?

  - Some of the hurdles consist of figuring out a way to get some of the screens to “look good”