Sprint Planning Meeting:

Attendees: Andres Rogers, Angelino Basi, Arvin Esmailzadeh, Sebastian Fierros, Michael Vigil, Javier Pardo, Manasa Mamidoju, Leonardo Chavez

Start time: 12:00pm

End time: 12:45pm

- The velocity was well above expected because we made some significant progress in the next phase of finalizing the details of the prototype and its features. A total of 5 user story points were completed.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 9: Physical Activity Screen

  - As a user, I want to have a screen to monitor my physical activities so that I can keep track of them

  - Verify that a list of activities can be displayed

  - Verify that the physical activities screen can be accessed

  - Verify that the physical activity screen can be changed depending on user activities

  - Verify that the screen can be accessed from the profile screen

- User story 10: Medical History Screen

  - As a user, I want a medical history screen that can keep track of my medical history so that I can have easy access to it

  - Verify that the medical history screen is accessible from the profile screen

  - Verify that the user can input and change any history if needed

  - Verify that any changes are properly saved

  - Verify that the user can add data

  - Verify that the user can delete data

- User story 11: Home page

  - As a user, I want a home page to greet me after logging in so that I can complete important functions

  - Verify that the home page is accessible after logging in

  - Verify that the home page has the option of including a questionnaire to be completed by the user

  - Verify that after completion of the questionnaire, the user id then taken back to the home page

- User Story 12: Let’s move

  - As a user, I want a screen that will keep track of my goals and my physical activities associated with them so that I can monitor my progress

  - Verify that that the screen allows the user to set goals

  - Verify that the screen where the user sets goals can be accessed and is displaying properly

  - Verify that the screen where the user sets goals can pass the information back to the main page where the goals are displayed

  - Verify that the user can add progress to a selected goal

  - Verify that the user can delete/reset the progress of a selected goal

  - Verify that the progress bar of each goal can be properly updated and displayed

- User Story 13: My plate

  - As a user, I want a screen to monitor my daily consumption so that I can keep track of what I need to eat and how much I need to eat.

  - Verify that the user can see the proper number of calories needed to be consumed daily

  - Verify that the number of calories can be properly calculated based off of the user’s gender and weight.