Sprint Retrospective Meeting

Attendees: Andres Rogers, Angelino Basi, Arvin Esmailzadeh, Sebastian Fierros, Michael Vigil,Javier Pardo, Manasa Mamidoju, Leonardo Chavez

Start time: 12:00pm

End time: 1:00pm

What went wrong? We don’t need to change this doc at all lol, its the other dc

●  	Did we do a good job estimating our team's velocity?

○  Yes, we collaborated to achieve/maintain a workable velocity that meets everyone's speed to contribute fairly .

●  	Did we do a good job estimating the points (time required) for each user story?

○  We still had some stories that took longer but not as much as last week, since we were able to learn from our past sprint.

●  	Did each team member work as scheduled?

○  Yes, each team member worked to complete the assigned user stories, and maintained the groups working velocity.

What went right?

●  	Did we communicate with each other effectively?

○ We did communicate much better this sprint; however, we could have done a better job because while trying to contribute to the workload some unforeseen obstacles hindered some communication/progress, with better communication we could have fixed the issues much faster.

●  	Did we Achieve our goals?

○ For the most part we were able to get close to fully completing each new user story, but still have some finishing touches to take care of.

How to address the issues in the next sprint?

●  	How to improve the process?

○  Now that we have communication platforms setup such as a WhatsApp group chat and Microsoft Teams group chat, in addition to the team calendar, we can improve our work efficiency and improve communication for the whole group.

●  	How to improve the product?

○  By keeping up to date with the PO we can address any new changes/features more efficiently, and also maintaining open communication with the graduate student to help fine tune some changes.