Sprint 6 Planning Meeting Minutes:

Attendees:

Mordechai Katz, Weipei Wen, Fan Yang, Frank Contreras Wong

Grimberg,Daniel ; Powell,Alexis ;

Rodriguez Anoceto,Dairon Jesus ; Saborido Alpizar, Yanet ; Segura,Eric Fernando ;

Cruz,Damian

Start Time: 03/31//2021 12:00pm

End Time: 03/31/2021 1:00pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Implement the Bazaar: indoor, outdoor, seed, fertilizer categories for the bazaar

- US-2 Improve the Login function and fix errors related to the first login.

- US-3 Detector: an image processing function or engine such as coreML, be able to let the user use the camera, take a picture or import one from a local folder, then process it.

- US-4 Indoor/outdoor plants information: a place where users can look up some indoor or outdoor plants, or functional plants such can be placed in the office or kitchen. Need a database table to support it.

- Cap1 team will continue getting familiar with storyboard functionality in xcode. Playing with the older version of the project, Cap2 team will post a newer version and make a comparison. Starting thinking about what could be added to the project for next term. And,

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Image processing part (cap2 current method is ML, using coreML to achieve, and other methods are welcomed Eli’s version is backup. )

  - Login part, current version still not stable, Cap 2 team is working on that and also trying to achieve “guest mode” which is using the app without login.

  - “Tips” part: this is a place that provides educational resources and good tips for taking good pictures.

  - “Indoor/Outdoor” is the place that provides information about indoor and outdoor plants.

  - “Bazzar” is the place user can shop things like seeds or fertilizers.

  - More functionality can be added, keep brainstorming. And make observations that anything can be improved when cap1 members jump to cap2.

The team members indicated their willingness to work on the following user stories.

- <Frank Contreras Wong>

  - User Story <Improve the Login function and fix errors related to the first login. >

- <Mordechai Katz>

  - User Story <US-1 Bazaar>

- <Fan Yang,Mordechai Katz>

  - User Story <US-3 Detector>

- <Weipei Wenz>

  - User Story <US-5 Indoor/outdoor plants information >PO meeting starting

- <Grimberg,Daniel>

  - After meeting with the product owner , we have a good idea of what the application is now. I will be learning how to use the required languages and frameworks for this project.

# < Powell,Alexis >

  - Conduct research for the “Tips” section

  - Research and assist with the database for “indoor/outdoor” plants section

# < Rodriguez Anoceto,Dairon Jesus >

  - We will be meeting the product owner this Friday and then we will decide on the work after that.

# < Saborido Alpizar, Yanet >

  - We will be meeting the product owner this Friday and then we will decide on the work after that.

- < Segura,Eric Fernando>

  - We will be meeting the product owner this Friday and then we will decide on the work after that.

- < Cruz,Damian>

  - We will be meeting the product owner this Friday and then we will decide on the work after that.