Backlog:

- As a developer, I want modules that don’t have content to not be set to complete or give points to the user so that the progression aspect of the application can be administered properly for each student (25 hours)

- As an instructor/admin, when students complete the course, I want to delete everything related to that course. (10 hours)

- As an instructor, I want to have access to editing the courses that I am in charge of so that I can organize them appropriately.(25 hours)

- As an instructor/admin, I want to delete everything related to a module including the progress if I wanted to so that the progress of the student can be deleted accordingly.(10 hours)

- As a developer, I want to randomize the obstacles in the dinosaur game so that the student can have unexpected obstacles to make the game more fun ( 5 hours)

- As a developer, I want to improve the physics in the dinosaur game, and add more stylings so it looks like a finished product(5 hours).

- As a developer, I want to finish AWS migration so that I can run the web app securely in AWS and use it as the foundation for migrating into FIU linux servers.(20 hours)