Date: 1/19/2021

Sprint:1

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Cody Daniel Jimenez.

Start time: 5:00 PM

End time: 5:15 PM

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started the installation of the project. Got node js installed on my new computer and have the project dependencies on my computer. Might need to reinstall it since I encountered an error afterwards.

- What is planned to be done until the next scrum meeting?

  - Continue installation, Have the project fully running with dependencies and update the SSL keys. Also, install MySQL workbench 10.6.3.

- What are the hurdles?

  - None really. Just need to adjust to this schedule.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed local files from last semester and decided I am going to reinstall the project to have the most recent version.

- What is planned to be done until the next scrum meeting?

  - Continue installation of the project.

- What are the hurdles?

  - None at the moment.

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started the installation of the project.

- What is planned to be done until the next scrum meeting?

  - Finish the installation and help Capstone 1 students install the project.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with the installation process.

- What is planned to be done until the next scrum meeting?

  - Have every requirement installed for the product and I will understand the next procedures for working on the project with the rest of the team.

- What are the hurdles?

  - Unfamiliarity with technology

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched installation video and reviewed requirements of installation. Review SQL.

- What is planned to be done until the next scrum meeting?

  - Complete installation of the project onto my computer and make its working. Also review MySQL.

- What are the hurdles?

  - None known at the moment.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched the project introductory videos, also looked into the necessary software to do the project.

- What is planned to be done until the next scrum meeting?

  - Install the necessary programs to run the project.

- What are the hurdles?

None.

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into LMS User Guide, Shortcomings/Wishlists and Angular 9, NodeJs And MySQL video

- What is planned to be done until the next scrum meeting?

  - Install program to my system

- What are the hurdles?

  - None at the moment