Date: 1/20/2021

Sprint:1

Scrum Daily Standup day #:2

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa.

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Cody Daniel Jimenez.

Start time: 4:00 PM

End time: 4:15 PM

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still continuing with my setup on my computer, I was looking over generating ssl keys and installing MySQL workbench on it.

- What is planned to be done until the next scrum meeting?

  - Continue installation, have it done before end of week

- What are the hurdles?

  - none

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue installation process, begin to review github repo files.

- What is planned to be done until the next scrum meeting?

  - Finish installation, begin watching tutorials to refresh memory.

- What are the hurdles?

  - None at the moment.

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue installation process, almost complete. Began to review github repo files.

- What is planned to be done until the next scrum meeting?

  - Finish installation and review more.

- What are the hurdles?

  - Heroku problems creating the Dynos.

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed VS code, MySQL Workbench, NodeJS.

- What is planned to be done until the next scrum meeting?

  - Finish the installation process to begin working on the product.

- What are the hurdles?

  - Unfamiliarity with the technology and difficulties with the installation process.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started installation process. Downloaded source code, npm packages, Visual Studio Code, etc.

- What is planned to be done until the next scrum meeting?

  - Will continue the installation process such as with Heroku and Facebook Developers.

- What are the hurdles?

  - Make sure the Heroku works well since that has been told to be the trickiest part of installation.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed and setted up VS code, MySQL Workbench, Node.js LTS, and Angular CLI. Reviewed the wishlist documentation.

- What is planned to be done until the next scrum meeting?

  - Do the next steps of the installation guide. Generate the SLL keys and certificates in the front and back end root files. Get the project dependencies, link the Heroku app and DB access.

- What are the hurdles?

  - Still don’t have access to the app source code.

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began installation of the Project onto my system

- What is planned to be done until the next scrum meeting?

  - Further/complete installation of the project

- What are the hurdles?

  - None currently