Date: 1/22/2021

Sprint:1

Scrum Daily Standup day #:4

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Cody Daniel Jimenez.

Start time:4:00 pm

End time:4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued installation, still not done due to trouble setting up things but it should be no problem

- What is planned to be done until the next scrum meeting?

  - I should be finished with installation before next week. Will work on it over the weekend.

  - Start going over tutorials to prepare for the project

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued installation, almost done, watched a few tutorial vids on Angular to refresh

- What is planned to be done until the next scrum meeting?

  - Finish installation, review github repo

- What are the hurdles?

  - None at the moment

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped team with the installation of the project.

- What is planned to be done until the next scrum meeting?

  - Start with the user stories, specifically the progress tree.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Uninstalled the incorrect versions of software I had and continued with the installation process.

- What is planned to be done until the next scrum meeting?

  - The installation process will have to be completed by next week.

- What are the hurdles?

  - There are errors with my computer that prevent me from installing software.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed the installation part of generating ssl keys.

- What is planned to be done until the next scrum meeting?

  - Complete the installation part of setting up the database and start reviewing the languages used in the project; such as Angular.

- What are the hurdles?

  - None at the moment.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with the installation guide on step 4, which is the Heroku app access.

- What is planned to be done until the next scrum meeting?

  - Continue with the databases and facebook app access. Finish generating the ssl.

- What are the hurdles?

  - Forgot to install some software to generate the ssl keys.

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Furthered the installation on my own system.

- What is planned to be done until the next scrum meeting?

  - Complete installation

- What are the hurdles?

  - None currently.