Date: 1/25/2021

Sprint:1

Scrum Daily Standup day #:5

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:10 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Almost done with installation. Have everything set up to run the project locally, only need to fix up my Facebook app and make sure web dynos are added to heroku side so that I can run the project in production mode.

- What is planned to be done until the next scrum meeting?

  - Finish the last minor things for installation

  - Start going over the code and start cleaning up the github repositories.

  - Start reviewing Angular and Web development languages(Javascript/Typescript,HTML, CSS/SCSS). Maybe look into using linkedin learning.

- What are the hurdles?

  - None, just need to get the ball rolling on this project for me.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed installation, skimmed over progress tree resource

- What is planned to be done until the next scrum meeting?

  - Dig into progress tree user story, help Cap 1 students if needed

- What are the hurdles?

  - Still have to connect to the database for the project

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped team members complete installation.

- What is planned to be done until the next scrum meeting?

  - Start working on the user stories!

  - Start going over the code and start cleaning up the github repositories.

- What are the hurdles?

  - None yet.

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed the issues with the installation and completed most of it.

- What is planned to be done until the next scrum meeting?

  - Complete the installation.

- What are the hurdles?

  - None.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed installation of every part for local development.

- What is planned to be done until the next scrum meeting?

  - Start reviewing the code in the project. Review Angular or another language for the project.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued the installation guide, until the step 6 which is the facebook app access.

- What is planned to be done until the next scrum meeting?

  - Complete the last 2 steps of the installation guide.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Since I tested positive for covid on the 15th, this is my first meeting and I’m getting everything up to date.

- What is planned to be done until the next scrum meeting?

  - Finish installation, review project, review Angular,

- What are the hurdles?

Getting up to date with everyone

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - On the final steps of Installation

- What is planned to be done until the next scrum meeting?

  - Completed installation and going through the wishlist again in depth with program running

- What are the hurdles?

  - None