Date: 2/1/2021

Sprint:2

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 PM

End time: 4:15PM

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Luis and Miguel on Saturday regarding how we will implement the  progress tree user story. Also we talked about some issues we found when running/deploying the project on heroku, mainly the courses in the courses library not showing up.

  - Also modified the installation document to include extra details that the previous semester forgot to include that were critical for installation.

- What is planned to be done until the next scrum meeting?

  - Continue working on the progress tree. Made arrangements to meet Luis on Wednesday 2pm.

- What are the hurdles?

  - The Heroku DB issues. For some reason the heroku deployment of our own local set up not connected properly to our own MySQL database, resulting in the course library being empty. It isn’t an issue when running locally. Need to look into it.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Luis and Alex on progress tree user story, on top of fixing a few installation bugs I had

- What is planned to be done until the next scrum meeting?

  - Choose user stories from the planning meeting to work on and get started

- What are the hurdles?

  - Facebook account login error

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Miguel and Alex on the progress tree user story, also fixed some bugs with the installation database.

- What is planned to be done until the next scrum meeting?

  - Continue working on the progress tree. Meeting Wednesday 2pm.

- What are the hurdles?

  - None

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the project code and attempted to run the project.

- What is planned to be done until the next scrum meeting?

  - The installation should be over with and I will look at the code again.

- What are the hurdles?

  - The error.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to fix installation issues.

- What is planned to be done until the next scrum meeting?

  - Work on installation issues with other team members.

- What are the hurdles?

  - Learning the problems occurring with Heroku and the local development installation.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched some videos about javascript in order to learn the language.

- What is planned to be done until the next scrum meeting?

  - Continue learning javascript ,and look into the progress tree information.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished heroku setup

- What is planned to be done until the next scrum meeting?

  - Finish setting up facebook

- What are the hurdles?

  - None

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished up the installation and began getting everything running

- What is planned to be done until the next scrum meeting?

  - Keep learning Angular and better understanding the project.

- What are the hurdles?

  - None yet