Date: 2/1/2021

Sprint:2

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:30 pm

End time: 5:45 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued JS tutorials. Made some progress with them but not done.

- What is planned to be done until the next scrum meeting?

  - Finish JS tutorial series over the weekend.

  - Finish Angular overview and go into specifics at linked learning

  - Research/work on progress tree more, Need to get initial implementation done before end of next sprint since we couldn’t get it done this sprint.

- What are the hurdles?

  - None. Fixed issue with my computer.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the progress tree user story

- What is planned to be done until the next scrum meeting?

  - Continue work on my user stories.

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over the code for the progress bars.

- What is planned to be done until the next scrum meeting?

  - Have a working vertical progress bar for all modules.

- What are the hurdles?

  - Test for Principles Programming Language Saturday

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the JS portion of the project.

- What is planned to be done until the next scrum meeting?

  - Will continue to understand components of the product and will have to understand how typescript is used for the project. I want to understand how node js is being used.

- What are the hurdles?

  - None.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Angular. Reviewed some front end code.

- What is planned to be done until the next scrum meeting?

  - Continue learning Angular. Keep reviewing front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued reviewing the front end code.

- What is planned to be done until the next scrum meeting?

  - Finish reviewing the front end, and start to review the backend.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed more typescript

- What is planned to be done until the next scrum meeting?

  - More typescript to understand Angular

- What are the hurdles?

  - None

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went into depth looking into how the model and controller communicate

- What is planned to be done until the next scrum meeting?

  - Continue to explore the backend

- What are the hurdles?

  - None yet