Date: 2/3/2021

Sprint:2

Scrum Daily Standup day #:3

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Luis to discuss implementation of progress tree and went over a bot regarding structure of the code

  - Continued with JS/Web dev tutorials.

- What is planned to be done until the next scrum meeting?

  - Make more progress with tutorials: Want to get them done more quickly so that I can make additions to the project more easily.

  - Do more research into the progress tree in regards to implementing it in using Angular and thoroughly plan out how to make the progress tree work.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over resources for Angular, skimmed over some regarding the progress tree

- What is planned to be done until the next scrum meeting?

  - Review what Luis and Alex discussed, work on my user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex to work on the progress tree.

- What is planned to be done until the next scrum meeting?

  - Continue working on the progress tree.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried resolving the error with running the project.

- What is planned to be done until the next scrum meeting?

  - Will attempt to solve the issue.

- What are the hurdles?

  - The errors.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed the local development error with another team member.

- What is planned to be done until the next scrum meeting?

  - Complete this Angular tutorial course I started.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching javascript videos, and some node.js tutorials.

- What is planned to be done until the next scrum meeting?

  - Start watching some SQL tutorials in order to learn databases.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Facebook setup initialized- looking up information about Angular

- What is planned to be done until the next scrum meeting?

  - finish installation guide completely

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at more Angular information as well as MySQL

- What is planned to be done until the next scrum meeting?

  - Continue looking into MySQL and start on NodeJS

- What are the hurdles?

  - None yet