Date: 2/5/2021

Sprint:2

Scrum Daily Standup day #:5

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - DId more Javascript tutorials today

  - Meeting with Capstone 2 students for discussing progress tre implementation.

- What is planned to be done until the next scrum meeting?

  - Meet again on Saturday if possible for more work on the project.

  - Continue with review of JS and Angular, as well as start reviewing MySQL.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with Capstone 2 students

  - Watched some more tutorials on Angular

- What is planned to be done until the next scrum meeting?

  - Continue working on the progress tree

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with capstone 2 students to work on the progress tree.

- What is planned to be done until the next scrum meeting?

  - Meet with cap 2 again over the weekend to work on the progress tree.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - The errors with local deployment were resolved

- What is planned to be done until the next scrum meeting?

  - Will study javascript and then angular to continue looking at the code.

- What are the hurdles?

  - None.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued learning Angular and TypeScript

- What is planned to be done until the next scrum meeting?

  - Will continue learning Angular and TypeScript

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched more advanced SQL videos ,and skim through the installation guide again in order to fix the changes made by Alex from the old one.

- What is planned to be done until the next scrum meeting?

  - Change the installation according to the new installation guide.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Refreshed on JS and did Angular tutorials

- What is planned to be done until the next scrum meeting?

  - Keep going over typescript, JS and Angular

  - Finish installation

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at some videos on MySQL

- What is planned to be done until the next scrum meeting?

  - Continue becoming familiar with MySQL

- What are the hurdles?

  - None yet