Date: 2/18/2020

Sprint:3

Scrum Daily Standup day #:4

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started Angular tutorial series

  - Still working on JS tutorials

- What is planned to be done until the next scrum meeting?

  - Will finish JS after meeting before tomorrow meeting or before the cap2 meeting on saturday

  - Meet with Cap2 for progress tree implementation on friday and Saturday. Try to have a starting implementation to finish during next week.

  - If there’s time, investigate the heroku DB issue, maybe email Fidel or Eduardo about it.

- What are the hurdles?

  - None. Covid test came back negative and I am feeling better now.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more JavaScript tutorials, looked over repo

- What is planned to be done until the next scrum meeting?

  - Finish tutorials, meet with team members tomorrow and Saturday as well if possible to work on progress tree

  - Work on other user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with the progress bars.

- What is planned to be done until the next scrum meeting?

  - Meet with cap 2 members to finish progress tree.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Angular and typescript tutorials

- What is planned to be done until the next scrum meeting?

  - Continue with the same thing, will meet with the team soon to work on the project.

- What are the hurdles?

  - There are no hurdles

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed a section of Angular tutorials and some JS videos.

- What is planned to be done until the next scrum meeting?

  - Continue Angular and JS tutorials.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching angular tutorial, and reviewed the front end to link the project.

- What is planned to be done until the next scrum meeting?

  - Finish reviewing the front end.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Couldn’t do much today - had exam at 3:30 and I have an exam at 6 and need to study

- What is planned to be done until the next scrum meeting?

  - Will resume Angular tutorials.

- What are the hurdles?

  - none

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched a few Angular tutorials

- What is planned to be done until the next scrum meeting?

  - Look at front end code

- What are the hurdles?

  - None