Date: 2/24/2021

Sprint:3

Scrum Daily Standup day #:8

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued Js tutorial series. Following updated series on Linked Learning.

  - Confirmed meeting with Eduardo tonight at 7:00 pm

  - Will work on progress tree immediately after meeting for an hour

- What is planned to be done until the next scrum meeting?

  - Meet with Eduardo tonight to discuss the point system in the current app and see if he could help us fix the Heroku DB issue.

  - Finish as much of JS tutorials series as possible to move onto looking into Angular.

  - Try to finish progress tree frontend implementation before Friday.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed more resources for HTML

  - Reviewed our initial implementation of the progress tree

- What is planned to be done until the next scrum meeting?

  - Work on the progress tree, meet with Cap 2 members and past Capstone team member to resolve some issues

  - Work on other user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed resources for HTML and will meet with Capstone 2 members.

- What is planned to be done until the next scrum meeting?

  - Finish the progress tree front end.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Studied angular and typescript

- What is planned to be done until the next scrum meeting?

  - Will meet with the team outside of meetings to work on the product.

- What are the hurdles?

  - None.

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued learning Angular and review JS.

- What is planned to be done until the next scrum meeting?

  - Will continue to learn Angular and review JS.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started a youtube tutorial about backend.

- What is planned to be done until the next scrum meeting?

  - Continue the tutorial.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More linkedIn learnings

- What is planned to be done until the next scrum meeting?

  - Continue linkedIn learnings to finish asap

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went through some front end code

- What is planned to be done until the next scrum meeting?

  - Reviewed the wish list and looked at some more NodeJS

- What are the hurdles?

  - Nonee