Date: 3/1/2021

Sprint:4

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did more linked learning tutorials for JS but didn’t finish

- What is planned to be done until the next scrum meeting?

  - Finish JS overnight if possible and make progress on Angular.

  - Start looking into MySQL to modify DB for progress tree implementation.

  - Start planning when to meet with miguel (and maybe Luis) on finishing progress tree implementation.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed our progress tree implementation.

- What is planned to be done until the next scrum meeting?

  - Work on new user stories as well as in-progress ones

  - Watch more HTML, JS tutorials

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over HTML and made changes to progress tree.

- What is planned to be done until the next scrum meeting?

  - Start working on AWS hosting.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the front end code of the product.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team to work on the code outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed some of the front end code. Also reviewed some Angular.

- What is planned to be done until the next scrum meeting?

  - Keep reviewing the front end code and learning Angular and JS.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished watching the youtube tutorial on backend coding.

- What is planned to be done until the next scrum meeting?

  - Start watching a more advanced backend tutorial on youtube.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Did several linkedIn learnings on JS

- What is planned to be done until the next scrum meeting?

  - Continue Learnings. Clear doubts about project

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over some of the front end code and looked again over project goals

- What is planned to be done until the next scrum meeting?

  - Continues looking at front end and addressing tutorials when needed

- What are the hurdles?

  - None