Date: 3/12/2021

Sprint:4

Scrum Daily Standup day #:10

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued JS tutorials on linkedin learning

- What is planned to be done until the next scrum meeting?

  - Meet with Miguel tomorrow to continue/finish progress tree implementation from 1 pm throughout the day, have as much done before Sunday 4pm to present to the PO.

  - Linkedin learning: finish as much as possible before tomorrow.

- What are the hurdles?

  - none

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more tutorials

- What is planned to be done until the next scrum meeting?

  - Meet with Alex, work on progress tree

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on AWS RDS for database setup with backend AWS amplify.

- What is planned to be done until the next scrum meeting?

  - Finish connecting everything and testing the application.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the backend code of the project.

- What is planned to be done until the next scrum meeting?

  - Will study the backend code to see how the API was implemented.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Angular tutorials about services.

- What is planned to be done until the next scrum meeting?

  - Will continue watching Angular tutorials, focusing on the router aspect.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished the typescript tutorial on youtube.

- What is planned to be done until the next scrum meeting?

  - Start a typescript tutorial with mysql on youtube.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Did some Angular tutorials

- What is planned to be done until the next scrum meeting?

  - Continue Angular

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed some angular tutorials

- What is planned to be done until the next scrum meeting?

  - Continue angular tutorials and review NodeJS

- What are the hurdles?

  - None