Date: 3/2/2021

Sprint:4

Scrum Daily Standup day #:2

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued JS tutorials in Linkedin Learning, got stuck a bit but should be able to finish.

  - Started planning out progress tree implementation.

- What is planned to be done until the next scrum meeting?

  - Finish Linked Learning for JS, make progress on Angular, and go over HTML/CSS.

  - Try to meet with Miguel (and Luis if possible) this week for progress tree implementation.

- What are the hurdles?

  - None.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into my user stories, reviewed our repo to refresh

- What is planned to be done until the next scrum meeting?

  - Watch more HTML vids, help with AWS if needed.

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started looking over AWS.

- What is planned to be done until the next scrum meeting?

  - Continue figuring out hosting with AWS.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the typescript of the product.

- What is planned to be done until the next scrum meeting?

  - Learn about AWS and how it can be used for the project.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued going through Angular tutorials.

- What is planned to be done until the next scrum meeting?

  - Will go over more Angular tutorials and more of the front-end code(such as the courses and modules).

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I started a youtube tutorial on advanced back end coding.

- What is planned to be done until the next scrum meeting?

  - Continue watching the youtube tutorial.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Couldn’t do much due to quizzes and exams today and tomorrow

- What is planned to be done until the next scrum meeting?

  - Retake tutorials

- What are the hurdles?

  - none

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went through front end code

- What is planned to be done until the next scrum meeting?

  - Look through Angular training tutorials

- What are the hurdles?

  - None